|  | ASIA-PACIFIC TELECOMMUNITY |  |  |  |
| --- | --- | --- | --- | --- |
|  | The APT Conference Preparatory Group for WRC-15 (APG-15) |  |  |  |

Source: APG15-1/OUT-01(Rev.1)

WORK PLAN AND PROGRAM OF APG MEETINGS

| Year | Date/venue | APT activities | ITU activities | APG Actions |
| --- | --- | --- | --- | --- |
| 2012 | 10 – 11 September, Da Nang, Socialist Republic of Vietnam | The 1st Meeting APT Conference Preparatory Group Meeting for WRC-15 (APG15-1) |  | - Election of APG Chairman and Vice-Chairmen - Setup of Working Parties - Appointment of Chairmen of WPs - Adoption document approval procedure - Adoption of work plan |
|  | September to November Geneva |  | 2nd round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups and dispatch necessary information in APG email reflectors |
|  | 03 – 11 November |  | WP5D Meeting |  |
|  | 21 – 28 November Geneva |  | JTG 4-5-6-7 Meeting | Follow up the results of JTG4-5-6-7 and dispatch necessary information in APG email reflectors |
| 2013 | February to June |  | 1st round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups and dispatch necessary information in APG email reflectors |
|  | 30 January – 06 February |  | WP5D Meeting |  |
|  | 22 – 24 May Geneva |  | RAG-13 | Follow up the results of RAG-13 and dispatch necessary information in APG email reflectors |
|  | 11 – 21 June Geneva |  | Council-13 |  |
|  | 1st week of July (4-5 days) [Thailand or host country] | The 2nd Meeting APT Conference Preparatory Group Meeting for WRC-15 (APG15-2) |  | - Adoption of revised working method of APG - Consideration of the study results of ITU-R Study Groups - Develop APT’s preliminary views on WRC-15 agenda items based on members’ contributions - Consideration of the outcomes of RAG-13 and take appropriate actions for RA-15 preparation - Develop APT’s view on RA-15 related issues based on members’ contributions - Assign WRC-15 agenda item coordinators in each Working Parties of APG |
|  | 22 – 31 July [Geneva] |  | JTG 4-5-6-7 Meeting | Follow up the results of JTG4-5-6-7 and dispatch necessary information in APG email reflectors |
|  | September to November Geneva |  | 2nd round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups and dispatch necessary information in APG email reflectors |
|  | 17 – 25 October [Geneva] |  | JTG 4-5-6-7 Meeting | Follow up the results of JTG4-5-6-7 and dispatch necessary information in APG email reflectors |
| 2014 | 12 – 19 February |  | WP5D |  |
|  | 20 – 28 February [Geneva] |  | JTG 4-5-6-7 Meeting | Follow up the results of JTG4-5-6-7 and dispatch necessary information in APG email reflectors |
|  | February to July |  | 1st round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups and dispatch necessary information in APG email reflectors |
|  | 30 April – 9 May Geneva |  | Council 14 |  |
|  | 11 – 18 June |  | WP5D |  |
|  | 25 – 27 June Geneva |  | RAG-14 | Follow up the results of RAG-14 and dispatch necessary information in APG email reflectors |
|  | 1st week of July (5 days) [Thailand or host country] | The 3rd Meeting of APT Conference Preparatory Group for WRC-15 (APG15-3) |  | - Consideration of the study results of ITU-R Study Groups - Update APT’s preliminary views on WRC-15 agenda items based on the outcomes of APG15-2 and members’ contribution - Consideration of the outcomes of RAG-14 and take appropriate actions for RA-15 preparation - Develop and update APT’s view on RA-15 related issues considering the outcomes of APG15-1 and members’ contributions - Development of any radiocommunication related proposals for PP-14 for the consideration of APT’s preparatory group activities for PP-14 |
|  | 21 – 31 July [Geneva] |  | JTG 4-5-6-7 Meeting | Follow up the results of JTG4-5-6-7 and dispatch necessary information in APG email reflectors |
|  | 15 – 22 October |  | WP5D |  |
|  | 20 October – 07 November, Busan, Republic of Korea |  | PP-14 | Follow up the radiocommunication related results of PP-14 and dispatch necessary information in APG email reflectors |
|  | September to November Geneva |  | 2nd round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups and dispatch necessary information in APG email reflectors |
| 2015 | Mid-January (5 or 6 days) [Thailand or host country] | The 4th Meeting of APT Conference Preparatory Group for WRC-15 (APG15-4) |  | - Develop APT contributions to the CPM15-2 - Update APT preliminary views on WRC-12 agenda items - Arrangements for coordination among APT member countries attending the CPM |
|  | 23 March – 2 April (Geneva) | Coordination Meetings | CPM15-2 | - Ensure that the APT’s contributions are well treated and reflected in the outcomes of CPM - Coordinate views with other regional organizations and take necessary actions to promote APT’s interests - Follow up the results of CPM15-2 and dispatch necessary information in APG email reflectors |
|  | Mid July (6-7 working days) Republic of Korea | The 5th Meeting of APT Conference Preparatory Group for WRC-15 (APG15-5) |  | - Development of Preliminary APT Common Proposals for RA-15 and WRC-15 - Arrangements for coordination among APT member countries attending the WRC |
|  | [June or October] Geneva |  | Council 15 |  |
|  | 26 – 30 October [Geneva] | Coordination Meetings | RA-15 | - Ensure that the APT’s contributions are well treated and reflected in the outcomes of RA-15 - Coordinate views with other regional organizations and take necessary actions to promote APT’s interests - Follow up the results of RA-15 and dispatch necessary information in APG email reflectors |
|  | 02 – 27 November [Geneva] | Coordination Meetings | WRC-15 | - Ensure that the APT’s contributions are well treated and reflected in the outcomes of WRC-15 - Coordinate views with other regional organizations and take necessary actions to promote APT’s interests - Follow up the results of WRC-15 and dispatch necessary information in APG email reflectors |
| 2016 | [Q2 or Q3] [Thailand or host country] | The 1st Meeting of APT Conference Preparatory Group for WRC-18 (APG18-1) |  | - New APG structure - APG work plan and ToR - Start preparation of APT preliminary views on WRC-18 agenda items |

___________