|  | ASIA-PACIFIC TELECOMMUNITY |  |
| --- | --- | --- |
|  | The APT Wireless Group |  |

APT Wireless Group Workplan

Revised on 15 September 2012

Contents

1.	AWG Structure	2

2.	Work Scopes for AWG Working Groups	3

3.	Office Bearers’ Contact Details	3

4.	Terms of Reference of Groups	5

4.1.	Working Group on Spectrum Aspects(WG-SPEC)	5

4.2.	Working Group on Technology Aspects(WG-TECH)	6

4.3.	Working Group on Service and Applications(WG-S&A)	8

5.	Micro Workplan of Each Deliverable	8

# AWG Structure

Plenary

Working Group Technology Aspects (WG-Tech)

Task Groups

IMT

CRS and SDR

Intelligent Transport Sys (ITS)

Short Range Device (SRD)

Wireless Power Transmission (WPT)

Working Group Service and Applications (WG-S&A)

Task Groups

Fixed Mobile Convergence

Radiocommunication Convergence

Modern Satellite Applications

Aeronautical and Maritime

Working Group Spectrum Aspects (WG-Spec)

Sub Working Groups

Spectrum Arrangement and Harmonization

Spectrum Monitoring

Task Groups

Sharing Studies on IMT Systems

PPDR

Broadband Wireless Access (BWA

FSS in the 10-15 GHz Range

To significantly perform the objectives of AWG, coordination activities not only with APT internal forums but also with the external forums would be required. The relationships among other forums are shown below.  A forum may be added or removed when a task of AWG is created, modified or completed.

AWG Plenary

Inside APT:

- APG

- ASTAP

- PRF, SATRC

Outside APT:

- ITU-R SGs

- CEPT, 3GPP etc.

AWG Plenary

Inside APT:

- APG

- ASTAP

- PRF, SATRC

Outside APT:

- ITU-R SGs

- CEPT, 3GPP etc.

AWG Plenary

Inside APT:

- APG

- ASTAP

- PRF, SATRC

Outside APT:

- ITU-R SGs

- CEPT, 3GPP etc.

Work Scopes for AWG Working Groups

| Spectrum WG (WG-SPEC) | - To identify the spectrum requirements for new radio technologies; - To coordinate efforts to eliminate harmful interference between concerned countries, as appropriate; - To develop plans for harmonized spectrum usage for radiocommunication systems in the region; - To develop optimum sharing methodologies between radio services and methods ensuring compatibility between systems; and - To investigate the impact of interference to Radiocommunication services from other sources. |
| --- | --- |
| Technology WG (WG-TECH) | - To provide cost effective and timely radiocommunication solutions in technology aspects by developing Recommendations and Reports; - To study advanced technologies for new wireless applications; - To cooperate with relevant external research and standardization organizations; and - To conduct technical consultation based upon the requests of APT administrations, ensuring that the requirements and needs of the developing countries are reflected in the work and deliverables of the WG. |
| Service and Applications WG (WG S&A) | - To study market and user requirements of radiocommunication service and applications; - To develop and update Recommendations and Reports on service and applications of radiocommunication systems, convergence of services of fixed and mobile networks or telecommunications and broadcasting; and - To ensure that the requirements and needs of the developing countries are reflected in the work and deliverables of the WG. |

# Office Bearers’ Contact Details

| AWG Chair | Mr. Sun Lixin Head, Wireless Standardization Huawei Technologies China E-mail: sunlixin@huawei.com | Vice Chair | Dr. Kohei Satoh Managing Director Association of Radio Industries and Businesses (ARIB) Japan E-mail: satoh@arib.or.jp |
| --- | --- | --- | --- |
| Vice Chair | Ms. Chris Perera Director Spectrum Policy and Regulatory Affairs – Asia Pacific GSMA Hong Kong E-mail: cperera@gsm.org | Chair of WG-SPEC | Mr. John Lewis Consulting Engineer Consultant in Spectrum Management Switzerland Email: john.lewis@ties.itu.int |
| Chair of WG-TECH | Ms. Juyeon Song Senior Researcher Samsung Electronics Co., Ltd. Republic of Korea E-mail : jysong@samsung.com | Chair of WG-S&A | Dr. Andri Qiantori Researcher of Service and Product R&D Center PT. Telekomunikasi Indonesia Indonesia Email: qiantori@telkom.co.id |
| Chair of Sub WG on Spectrum arrangement and harmonization | Ms. Zhu Keer Assistant Director of Frequency Planning Division Ministry of Industry and Information Technology, China (People's Republic of) E-mail: zhukeer@miit.gov.cn | Chair of Sub WG on Spectrum monitoring | Mr. Qinzhu LIU Engineer The State Radio Monitoring Center China(People's Republic of) E-mail : liuzhr@srrc.org.cn |

| Task Groups of WG-SPEC |  |  |  |
| --- | --- | --- | --- |
| Sharing studies on IMT systems | Ms Julie Welch Senior Director Qualcomm International Inc. Hong Kong E-mail : jgwelch@qualcomm.com | Broadband Wireless Access | Dr. Euntaek Lim Senior Engineer Samsung Electronics Co., Ltd. Republic of Korea E-mail : et.lim@samsung.com |
| Public Protection and Disaster Relief | Mr. Bharat Bhatia Regional Director Asia Pacific Motorola India Pvt. Ltd. India( Republic of) E-mail : bharat.bhatia@motorola.com | FSS Spectrum in 10 -15 GHz Range | Mr. Kevin Seow Director Spectrum Development SES WORLD SKIES Singapore E-mail: Kevin.seow@ses.com |
| Task Groups of WG-TECH |  |  |  |
| SRD | Mr. Masahiro Uno Head ATR Wave Engineering Laboratories Japan Email : uno@atr.jp | IMT | Dr. Hiroyuki Atarashi Manager NTT DoCoMo Inc. Japan Email: atarashi@nttdocomo.co.jp |
| CRS and SDR | Dr. Lang Baozhen Senior Engineer Ministry of Industry and Information Technology China(People's Republic of) E-mail : langbaozhen@catr.cn | ITS | Mr. Satoshi Oyama Senior Researcher Association of Radio Industries and Businesses (ARIB) Japan Email : s-oyama@arib.or.jp |
| WPT | Mr. Chan Hyung Chung Director, Radio Promotion Association (RAPA) Republic of Korea Email: backbum@rapa.or.kr |  |  |
| Task Groups of WG-S&A |  |  |  |
| FMC | Mr. F.X. Ari Wibowo Product Planning Engineer R&D Center PT. Telekomunikasi Indonesia Indonesia Email : ari_wibowo@telkom.co.id | Modern satellite applications | Ms. Ting Ling Lee Senior Engineer Measat Satellite Systems Sdn Bhd Malaysia Email : tllee@measat.com |
| Radiocommu-nication convergence | Mr. Jianyu Li Senior Research Engineer China United Network Communications Group Co., Ltd. (China Unicom) China (People's Republic of) Email : lijianyu@chinaunicom.cn | Aeronauti- cal and maritime | Dr. Jiaxin Ding Vice Head, Spectrum Engineering Department, State Radio Monitoring Center, China (People's Republic of) E-mail: dingjiaxin@srrc.org.cn |

APT Contacts

| Mr. Forhadul Parvez Project Coordinator, Radiocommunication, APT Tel: 66-2-5730044 (Ext: 117) Email: parvez@apt.int |  |
| --- | --- |

APT Correspondence Address

Asia-Pacific Telecommunity (APT)

12/49, Soi 5, Chaengwattana Road

Bangkok 10210, Thailand

Email: aptawg@apt.int

# Terms of Reference of Groups

# Working Group on Spectrum Aspects (WG-SPEC)

- Sub-Working Group on Spectrum arrangement and harmonization (SWG-SA&H)

- To review the availability of spectrum resulting from the introduction of new system technologies or revised spectrum allocations and the potential new or alternative uses of the spectrum thus made available for new applications;

- To develop recommended harmonized approaches for the introduction of new wireless technologies, services and application in such spectrum, including preferred frequency bands and associated technical characteristics;

- To undertake studies on APT Frequency Information System (AFIS); and

- To consider the any spectrum arrangement and/or harmonization draft, which may be developed in other relevant Task Groups of AWG, before the submission to WG-SPEC.

- Sub-Working Group on Spectrum monitoring (SWG-SM)

- To share information on spectrum monitoring and analysis methods with spectrum monitoring systems and to set up programs such as frequency occupancy measurement;

- To share members’ case studies on harmful interference and its elimination;

- To exchange views and develop the methods for cooperation  on preventing interference between neighboring countries; and

- To share information and good practices on the planning, operational, management and maintenance method of monitoring stations and other facilities and to develop related AWG documents.

- Task Group on sharing studies on IMT systems (TG-SSIMT)

- To study on User Equipment (UE) out-of-band emission levels and implementation issues relating to usage of the band 698-806 MHz by the Mobile Service, including IMT;

- To develop and finalize a Draft New Report on “Implementation issues associated with use of the band 698-806 MHz by mobile services”; and

- To continue studies on the interference scenarios.

(4) Task Group on Public Protection and Disaster Relief (TG-PPDR)

- To continue to work on the development of APT/AWG Reports and/or Recommendations concerning the harmonized frequency use of various bands listed in ITU-R Resolution 646 for PPDR applications including the development of technical parameters such as channeling plans and emission masks; and

- To study on the amount of spectrum needed by APT administrations for implementing specific newer technologies for narrowband, broadband and wideband PPDR applications based on the overall spectrum estimations included in ITU-R report M-2033.

- Task Group on Broadband Wireless Access (TG-BWA)

- To investigate new technology facilitating BWA services;

    - At the AWF-9 meeting, the revision to existing Recommendation APT/AWF/REC-02 on “Guidelines for the frequency coordination for the terrestrial services  at the border areas between administrations” was discussed in order to include up-to-date results of ITU-R studies for the propagation model in Recommendation ITU-R M.1812;

    - However, some administrations were concerned by the incompleteness of the revision; and

    - It was agreed that the revision of the Recommendation should be discussed in future AWG meetings.

- To study co-existence between BWA and other services or between BWA technologies in the bands above 2.3 GHz, which are not covered by the WRC-12 Agenda Item;

- To study the technical and service requirements of BWA in order to ascertain harmonized views on the BWA deployment in APT member countries:

    - At the AWF-9 meeting, the revision of the Report on APT frequency arrangement (removing the flexible TDD/FDD option) in the 2300-2400 MHz band for IMT/BWA (Report No. APT/AWF/REP-12) was discussed; and

    - However, WP5D has not yet completed its work on the revision of the Recommendation ITU-R M.1036 which addresses frequency arrangements for the different bands identified for IMT; and

    - The revision of the APT Report would again be considered when WP5D has taken a decision on the flexible TDD/FDD option at one of its future meetings.

- To consider a new work item dealing with cross border coordination for terrestrial services.

- Task Group on FSS Spectrum in the 10-15 GHz Range (TG-FSS)

- To consider potential new bands for use by the FSS (Earth-to-space), taking into account compatibility with existing services and allocations; and

- To study the possibility of removing or modifying regulatory restrictions on allocations to the FSS (Earth-to-space), taking into account compatibility with existing services and allocations.

    - To update a working document towards a draft new Report on studies in addressing the inefficiency associated with the asymmetry of existing unplanned FSS uplink/downlink spectrum in the 10-15 GHz band.

# Working Group on Technology Aspects (WG-TECH)

- Task Group on Cognitive Radio System and Software-Defined Radio (TG-CRS & SDR)

- To conduct surveys on regulation and possible spectrum use of CRS and SDR in Asia-Pacific countries;

- To study the possible harmonized frequency arrangement(s) for certain applications using CRS technologies in Asia-Pacific countries, taking into account of the studies in other regions;

- To conduct surveys on current status of the introduction and development of CRS and SD in Asia-Pacific countries;

- To conduct survey on possible deployment examples of CRS and SDS across different countries or operators in Asia-Pacific countries;

- To study and discuss the possible applications, deployment scenarios and/or standardization processes of CRS and SD in Asia-Pacific countries; and

- To study the key techniques, system characteristics and requirements of SDR and CRS.

- Task Group on IMT (TG-IMT)

- To review activities on the future development of IMT-2000 and IMT-Advanced discussed in the ITU-R Working Party 5D(WP5D); and

- To study service and technology related aspects of the future development of IMT-2000 and IMT-Advanced as well as the requirements and needs of the developing countries.

- Task Group on Intelligent Transport Systems (TG-ITS)

- To share information on current status of regulation and frequency use of ITS radio system;

- To study and identify spectrum on ITS radiocommunications;

- To study possible regional harmonization on ITS radio-communications spectrum, taking into account the trends and studies towards spectrum harmonization, applications and standards developments.

- To share information on current status of introduction and development of ITS radio system; and

- To study and discuss useful ITS applications and standardization in the Asia-Pacific region.

- To study possible regional harmonization on ITS radio-communications system requirements, taking into account the trends and studies towards spectrum harmonization, applications and standards developments; and

- To study the harmonization of ITS in the 5.9 GHz band.

- Task Group on Short Range Devices (TG-SRD)

- To develop the material on the common frequency bands for operation of Short Range Radiocommunication Devices ;

- To enhance the existing APT Report on UWB and RFID; and

- To prepare APT Reports on the common frequency bands for operation of Short Range Radiocommunication Devices to the ITU-R Study Group 1.

- To study measures to resolve interference and noise problems with RF facilities, e.g. measuring noise level in the bands which are used for unlicensed devices.

- Task Group on Wireless Power Transmission (TG-WPT)

- To gather following information

  - Applications (by using inductive and resonant technologies)

  - Potential market

  - Relevant technical and operational characteristics for WPT

  - Standardization efforts in the world

- To study following questions

  - What category of spectrum usage should administrations consider? (e.g., ISM or others)

  - What radio frequency bands are suitable for WPT?

  - What steps are required to make sure radio services protected from the usage of WPT?

  - What are impacts on human body from RF exposure of WPT?

- Based on the above studies, to develop the recommendation and/or report, as appropriate

# Working Group on Service and Applications (WG-S&A)

- Task Group on Fixed Mobile Convergence (TG-FMC)

- To study of the standardization road map for Fixed Mobile Convergence (FMC)

- To study the regulatory aspect of FMC; and

- To study the business model of FMC

- To study FMC Services

- Task Group on Radiocommunication convergence (TG-RC)

- To identify the wide range of current and future activities on the Radiocommunication convergence technologies, and also possible application scenarios including M2M;

- To review survey on economic issues such as business model of convergence service; and

- To review survey on regulatory issues to facilitate convergence service

- Task Group on Modern satellite applications (TG-MSA)

- To assist the requirements of the APT membership in putting into practice modern satellite applications in a national context;

- In this context, to develop reports on satellite applications in the Asia Pacific Region, such as satellite communication systems, satellite devices, key components, interfaces, interconnection and intercommunication, licensing, Ka-band applications and deployment, satellite broadband applications, new applications of mobile satellite, disaster relief applications etc., to serve the mutual interests inside the APT and outside, for instance in the ITU-R Study Group 4, without overlapping with the activities of APG; and

- To study and develop possible techniques that may be used to improve the compatibility between satellite and other services.

- Task Group on Aeronautical and maritime (TG-A&M)

- To consider the following issues of the use of mobile phone as well as the use of other modern wireless technologies on-board the aircraft and vessels:

For the use of mobile phones on-board the aircraft and vessels:

    - Licensing issues and possible ways to harmonize the approach to licensing by APT members such as mutual recognition while taking due account of national differences;

    - Spectrum matters noting that currently a number of different frequency bands and different mobile technologies are in use in the Asia-Pacific region; and

    - The preparation of an AWG Report on technical requirements especially in regard to the capability of the equipment on-board the aircraft and vessels as well as the technical and operational conditions of each country being over-flown.

For other wireless technologies:

    - Spectrum harmonization issues including preferred frequency bands and associated technical characteristics; and

    - Associated regulatory and licensing issues, when considered appropriate.

# Micro Workplan of Each Deliverable

- Spectrum Working Group (WG-SPEC)

- Sub-WG - Spectrum Arrangements and Harmonization

| Title | APT Report on 806-960MHz Frequency Band Usage in APT |
| --- | --- |
| Document Type | Report |
| Group/Chair | WG-SPEC SWG Frequency Arrangement and Harmonization/ZHU Keer |
| Editor(s) | TBD |
| Scope | To collect information of current spectrum usage and refarming plan in the band 806-960MHz in APT. |
| Purpose | - To provide information of the band 806-960 MHz to administrations, operators and vendors. - To trigger the consideration on the future study related to 806-960MHz band issue in accordance with the regional survey in the band 806-960MHz. - To be part of material consolidated into the AFIS |
| Related Document | ITU-R Rec. M.1036-3 (REV. RA-12) Resolutions 224 (REV. WRC-12) |
| Related Organization | APT, 3GPP |
| Timelines | 2012 - AWG-12 - Refine questionnaire on 806-960MHz band - Develop a workplan for study on 806-960MHz band - Prepare a circular on questionnaire of 806-960MHz band usage to APT members - AWG-13 - Prepare a working document towards a draft APT Report on 806-960MHz band usage - Inform the progress of Survey and request proposal on possible study items from APT members. 2013 - AWG-14 - Update and finalize the draft APT Report for approval - Compile into the AFIS database and APT regional reports - Consider the future workplan and working method in accordance with the proposal from APT members |

| Title | Suitable Frequency Ranges in relation to WRC-15 Agenda Item 1.1 |
| --- | --- |
| Document Type | APT/AWG Report and liaison statement to APG |
| Group/Chair | WG-SPEC/Sub-WG SA&H/ ZHU KEER(MS) |
| Editor(s) | TBD |
| Scope | To study the suitable frequency ranges for IMT and other terrestrial mobile broadband applications in Region 3. |
| Purpose | To study the suitable frequency ranges for IMT in Region 3 and develop an APT/AWG Report. To provide results of these studies to APG15 by its second meeting for use in Region 3 preparations for WRC-15 Agenda item 1.1. |
| Related Document | WRC Resolution 233 |
| Related Organization | ITU-R |
| Timelines | 2012 - AWG-13 - Develop work plan and timeline. - Review contributions on frequency ranges in relation to WRC-15 Agenda Item 1.1. - Decide on document type to be developed. - Prepare a circular letter to seek contributions from APT members to the AWG-14 meeting. - Inform the initiation of this study to ITU-R WP5D 2013 - AWG-14 - Evaluate contributions on suitable frequency ranges in relation to WRC-15 Agenda Item 1.1. - Draft a report on suitable frequency ranges in relation to WRC-15 Agenda Item 1.1 based on the contributions from APT members and the meeting discussion, taking into consideration the study result on spectrum requirement estimate in Region 3. - Send the Liaison Statement to APG2015-2 meeting to report study result/progress. - Inform the study progress to WP5D if thought appropriate. - AWG-15 - Evaluate contributions on suitable frequency ranges in relation to WRC-15 Agenda Item 1.1 if any, - Revision to the APT Report on studying suitable frequency ranges in relation to WRC-15 Agenda Item 1.1 if necessary. - Finalize the study and provide final documents to APG15-3. |

- Sub Working Group on Spectrum monitoring (SWG-SM)

| Title | APT Report on Techniques, Methods and Systems for Monitoring of Higher Frequency and Low Power Radio Waves |
| --- | --- |
| Document Type | Report |
| Group/Acting Chair | Spectrum sub-Working Group-Spectrum Monitoring /Mr. LIU Zhuoran |
| Editor(s) | Mr. LIU Zhuoran |
| Scope | To prepare an APT Report containing valid techniques, methods and systems for monitoring higher frequency and low power radio waves concerning such as searching, direction finding, tracking and estimating interference sources. |
| Purpose | To serve as a useful reference for members in dealing with radio interference |
| Related Document | AWG-11-INP-38 |
| Related Forums |  |
| Timelines | AWG-11/12(2012) sharing of detailed information preparation a first draft working document AWG-13/14(2013) To finalize the Report and to consider informing ITU-R WP1C |

| Title | APT Report on Future Spectrum Monitoring |
| --- | --- |
| Document Type | Report |
| Group/Acting Chair | Spectrum sub-Working Group-Spectrum Monitoring /Mr. LIU Zhuoran |
| Editor(s) | Mr. LIU Zhuoran |
| Scope | To prepare an APT documentation on functionalities of future spectrum monitoring techniques in the light of the rapid development of new radiocommunication technologies |
| Purpose | To provide guidance to APT member states in establishing new monitoring facilities |
| Related Document | AWG-11-INP-62 |
| Related Forums |  |
| Timelines | AWG-11/12(2012) sharing of detailed information and preparation a first draft working document AWG-13/14(2013) To finalize the Report and to consider informing ITU-R WP1C |

| Title | Revision to APT “Report Case Studies on Typical Radio Interference, Their Causes And Solutions” |
| --- | --- |
| Document Type | Report |
| Group/Acting Chair | Spectrum sub-Working Group-Spectrum Monitoring /Mr. LIU Zhuoran |
| Editor(s) | Mr. LIU Zhuoran |
| Scope | To prepare an APT documentation with a view to drafting a 1st revision to the existing Report |
| Purpose | To provide guidance to APT member states in their resolving harmful interference |
| Related Document | AWG-12-INP-40 |
| Related Forums |  |
| Timelines | AWG-12/-13(2012) collecting new cases and prepare the 1st draft of the Revision AWG-13/14(2013) To finalize the Report and to consider informing ITU-R WP1C |

- Task Group on Sharing studies on IMT systems (TG-SSIMT)

| Title | Coexistence Between Services at the Boundary of the 700 MHz and 800 MHz Bands |
| --- | --- |
| Document Type | APT Report |
| Group/Chair | WG-SPEC/Task Group 1/Ms Julie Welch |
| Editor(s) |  |
| Scope | To study the compatibility between various radiocommunications services operating in the 800 MHz band and the APT 700 MHz band plan. |
| Purpose | To develop an APT/AWG Report on coexistence between services at the boundary of the 700 MHz and 800 MHz bands and identify services which could be deployed in the frequency bands above 803 MHz. To develop as necessary liaison documents to external organisations. |
| Related Document | APT/AWF/REP-14 ‘Harmonised Frequency Arrangements for the band 698-806 MHz’ APT/AWF/REP-24 ‘Implementation Issues Associated with Use of the Band 698-806 MHz by Mobile Services’ |
| Related Organization |  |
| Timelines | 2012 - AWG-13 - Develop work plan and timeline. - Evaluate contributions that study coexistence between services operating according to the APT 700 MHz band plan and services operating above 803 MHz. - Develop a working document towards a draft new Report on coexistence between services at the boundary of the 700 MHz and 800 MHz bands. - Establish Correspondence Group to continue the studies, and propose further updates to the working document towards a draft new Report to the AWG-14 meeting. 2013 - AWG-14 - Review the output of the Correspondence Group and consider the need to continue the Correspondence Group. - Evaluate contributions that study the coexistence between services operating according to the APT 700 MHz band plan and services operating above 803 MHz as well as contributions studying the appropriateness of protection criteria used in studies. - Update working document towards a draft new Report on coexistence between services at the boundary of the 700 MHz and 800 MHz bands. - AWG-15 - Review the output of the Correspondence Group if appropriate. - Evaluate contributions on all matters related to the finalisation of studies into coexistence between services at the boundary of the 700 MHz and 800 MHz bands. - Finalise the draft new Report on coexistence between services at the boundary of the 700 MHz and 800 MHz bands. |

  - Task Group on Public Protection and Disaster Relief (TG-PPDR)

| Title | PPDR frequency use in the Asia-Pacific region. |
| --- | --- |
| Document Type | Results of Studies, reports, recommendations |
| Group/Chair | WG-SPEC/TG-PPDR/Mr. Bharat Bhatia |
| Editor(s) | Mr. Bharat Bhatia |
| Scope | The Scope of TG-PPDR is - To consider the use of frequency bands included in WRC-03 Resolution 646 to develop technical parameters and channeling plans for harmonized use of these bands for PPDR; and - To consider and make proposals on frequencies for harmonized PPDR use in Asia-Pacific countries. |
| Purpose | 1. To prepare a report detailing PPDR applications using IMT based technologies and networks. 2. to carry out further studies on the amount of spectrum needed by APT administrations for implementing specific newer technologies for narrowband, broadband and wideband PPDR applications. 3. To work on development of new reports/ Recommendations concerning harmonised frequency use of various bands listed in ITU WRC-2003 Resolution 646 for PPDR applications, including the development of technical parameters such as channeling plans and emission masks. |
| Timelines | 1. The report on use of IMT technologies and networks for PPDR applications is expected to be completed during AWG 12/13. The plan for completion of this report is given below: - AWG-10 -Approval of the structure of the report and compilation of all the material received so far - AWG-11 – Finalisation of the Draft text including the scope of the Report. However, if the draft text finalisation is delayed in AWG-11, the same must be completed in AWG-12 - AWG-12/13 – Approval of the Report 2. Further work on estimation of amount of spectrum needed by APT administrations for implementing specific newer technologies for narrowband, broadband and wideband PPDR applications based on the overall spectrum estimations included in ITU-R report M-2033. Studies will be undertaken by TG-PPDR at the AWG-12 meeting onwards depending on the contributions received. It is proposed to send a circular letter seeking inputs on this subject. 3. TG-PPDR will also continue to work on development of new reports/ Recommendations concerning harmonised frequency use of various bands listed in ITU WRC-2003 Resolution 646 for PPDR applications, including the development of technical parameters such as channeling plans and emission masks. An invitation to submit further contributions on this will be developed. |

  - Task Group  on Broadband Wireless Access (TG-BWA)

| Title | Information on cross border coordination of BWA applications in the terrestrial service |
| --- | --- |
| Document Type | APT Report |
| Group/Chair | WG-SPEC/Task Group 3 |
| Editor(s) | TBD |
| Scope | To collect information on the coordination of BWA applications in the terrestrial service between administrations |
| Purpose | To provide guidance to administrations, operators, and vendors who deploy terrestrial services in the Asia-Pacific region when cross border coordination is required |
| Related Document | APT/AWF/REC-02, Guidelines for the frequency coordination for the terrestrial services at the border areas between administrations |
| Related Organization | APT |
| Timelines | 2010 AWF-9: - Develop workplan and timeline - Initiate a working document - Invite contributions from administrations and operators to contribute their details of their experiences on cross border issues 2011 - AWG-10: - Develop the working documents. - Evaluate initial contributions received - AWG-11 - Finalize APT Report of Information on Cross border coordination of terrestrial services |

  - Task Group 4 - on FSS Spectrum in the 10-15 GHz Range (TG-FSS)

| Title | Studies to address the inefficiency associated with the asymmetry of existing unplanned FSS uplink/downlink spectrum in the 10-15 GHz band. |
| --- | --- |
| Document Type | Report – results of studies |
| Group/Chair | WG-SPEC/TG 4/Mr. Kevin Seow |
| Editor(s) | Mr. Kevin Seow |
| Scope | To develop report(s) based on the results of the compatibility studies detailed in the Terms of Reference for the group |
| Purpose | To identify possible bands to address the inefficiency associated with the asymmetry of the existing FSS (Earth-to-space) band allocations with respect to the 1.05 GHz of FSS (space-to-Earth) band allocations with which it is paired in the 10-15 GHz range |
| Related Documents |  |
| Related Forums |  |
| Timelines | 2009 - AWF-7: September - Initiate task within AWF and seek contributions from APT members on this issue 2010 - AWF-8: March - Review contributions on potential bands and proposals - Initiate compatibility studies - AWF-9: September - Initiate report based on the results of compatibility studies 2011 - AWG-10: March - Continue development of report on the results of compatibility studies - AWG-11: September - Continue development of report on the results of compatibility studies 2012 - AWG-12: April - Continue development of report on the results of compatibility studies - AWG-13: September - Collect contributions and continue development of report on the results of compatibility studies 2013 - AWG-14: [March] - Collect contributions and continue development of report on the results of compatibility studies - AWG-15: TBD - Collect contribution and continue development of report on the results of compatibility studies/Finalize report |

- Working Group on Technology Aspects (WG-TECH)

  - Task Group on Cognitive Radio System and Software-Defined Radio (TG-CRS& SDR)

  - Task Group on IMT (TG-IMT)

| Title | Follow up activities in response to the Questionnaire on “Development of Future IMT technologies” |
| --- | --- |
| Document Type | Reports |
| Group/Chair | WG-TECHNOLOGY/TG IMT/ Dr. Hiroyuki Atarashi |
| Editor(s) | Ms. Boya Lu and Mr. Bui Ha Long |
| Scope | - To identify the technical challenges and requirements of deployment and evolution of IMT networks. - To study on technologies addressing the technical challenges and requirements - To study on the strategy of deployment and evolution of IMT networks, which includes, but not limited to “Network evolution of 2G bands (850MHz, 900 MHz and 1 800 MHz using CDMA/GSM) for IMT”. (Note: TG-IMT initiates the studies and will coordinate with other groups (i.e. SWG-SA&H, TG-SSIMT) within AWG to work on the study together, if the study demands support from spectrum aspects.) - Unnecessary overlap with activities in external organization should be avoided. |
| Purpose | - To identify and study the technologies issues that are important to the deployment of future IMT system and to the services delivered through it. - To assist the APT members to deploy and evolve the IMT networks which also includes evolution of 2G bands for IMT |
| Related Documents | TBD |
| Related Organization | TBD |
| Timelines | 2011 - AWG-10: March - Start of the project, proposal on topics - Develop the workplan - AWG-11: September - Initiate to develop a questionnaire on future development of IMT technologies - Initiate to develop summary of the responses of heterogeneous network 2012 - AWG-12: March - Review member contributions - Finalize the questionnaire - AWG-13: September - Review member contributions and responses to the questionnaire - Revise the work plan and setup two work streams: - Technologies addressing the technical challenges and requirements - IMT network evolution strategy initially focusing on re-farming 2G bands for IMT 2013 - AWG-14: [March] - Review member contributions and responses to the questionnaire. - Summarize the responses and identify the technical challenges and requirements for further study - Develop the structure of working documents for two work streams: - Technologies addressing the technical challenges and requirements - IMT network evolution strategy - AWG-15: [September] - Review member contributions and responses to the questionnaire. - Continue to develop the working documents for two work streams: - Technologies addressing the technical challenges and requirements - IMT network evolution strategy |
|  | 2014 - AWG-16: [March] - Review member contributions and responses to the questionnaire. - Finalize the draft new APT Reports for two work streams: - Technologies addressing the technical challenges and requirements - IMT network evolution strategy |

  - Task Group on Intelligent Transport Systems (TG-ITS)

| Title | The usage of ITS in APT countries (Version 2) |
| --- | --- |
| Document Type | Report |
| Group/Chair | ITS TG/ Mr. Satoshi (Sam) Oyama, Japan |
| Editor(s) | Soo-Hak Kim, Rep. of Korea |
| Scope | Provide up-date information on the currently used ITS technologies, frequency bands, status of commercialization service and others in APT member countries. |
| Purpose | Provide APT member countries with practical information on the currently used ITS technologies, frequency bands, status of commercialization service and others with the purpose of reaching harmonization to the greatest extent |
| Related Document | Usage of ITS in APT countries (Document# APT/AWG/REP-18) |
| Related Forums |  |
| Timelines | The 11th meeting (Chiang-Mai) in September 2011 to collect more contributions in addition to the information reflected to the first version of “The usage of ITS in APT countries” on current or planned usage of ITS technologies and frequency bands, status of service deployments and others in APT Member countries. The 12th meeting (Xiamen) in April 2012 collect the responses and develop a draft Report The 13th meeting (Da Nang) in September 2012 collect the responses and develop a draft Report The 14th meeting(TBD) in 2013 collect the responses and finalize the Report |

| Title | Radio spectrum desired and radiocommunications applications required for ITS |
| --- | --- |
| Document Type | Recommendation or Report |
| Group/Chair | ITS TG/ Mr. Satoshi (Sam) Oyama, Japan |
| Editor(s) | Mr. Takeshi Yamamoto, Japan |
| Scope | Provide desired radio spectrum and applications for ITS applications in APT member countries. |
| Purpose | Provide APT member countries with frequency bands applications required for ITS with the purpose of reaching harmonization. |
| Related Document | Usage of ITS in APT countries (Document# APT/AWG/REP-18) |
| Related Forums |  |
| Timelines | The 11th meeting (Chiang-Mai) in September 2011 request contributions from APT Member countries. The 12th meeting(Xiamen) in 2012 review the contributions and request for the additional contribution. The 13th meeting(TBD) in 2012 collect the contributions and create a draft Recommendation or Report. The 14th meeting(TBD) in 2013 collect the contributions and create a draft Recommendation or Report. The 15th meeting(TBD) in 2013 collect the responses and finalize the Recommendation or Report. The 16th meeting(TBD) in 2014 collect the contributions and create a revised draft Recommendation or Report. |

  - Task Group on Cognitive Radio System and Software Defined Radio (TG-CRS&SDR)

| Title | REPORT ON CRS DEPLOYMENT SCENARIOS AND ASSOCIATED TECHNOLOGIES |
| --- | --- |
| Document Type | Report |
| Group/Chair | WG-TECH/TG CRS&SDR /Mr. Lang Baozhen |
| Editor(s) | Ms.Boya Lu |
| Scope | To study CRS deployment scenarios in the APT region and associated key techniques, system characteristics and requirements. To identify the potential impact of exploiting CRS capabilities on existing radio services. This work may initiate further work in both TG-CRS&SDR and other working groups within the AWG. |
| Purpose | To develop APT Technical Report providing the results of studies on cognitive radio systems (CRS) deployment scenarios and identify potential impact of exploiting CRS capabilities on exisiting radio services. |
| Related Document | ITU-R SM.2152 Resolution ITU-R 58 ITU-R Report M.2242 ITU-R Report M.2225 AWG-12/OUT-07 “Questionire Report on CRS & SDR” |
| Related Organization | ITU-R, ETSI, IEEE |
| Timelines | 2012 - AWG-12 - Develop workplan and timeline - Review and produce initial scope - AWG-13 - Review and refine scope if necessary. - Develop the document structure - Begin detailed text preparation 2013 - AWG-14&AWG-15 - Detailed text preparation 2014 - AWG-16 - Completion |

  - Task Group on Short Range Devices (TG-SRD)

| Title | APT Recommendation/Report on the common frequency bands for operation of short range devices (SRDs) |
| --- | --- |
| Document Type | APT Recommendation/Report |
| Group/Chair | WG-TECH/TG-SRD/[Mr. M, Uno] |
| Editor(s) | Mr. Wang, Mr. Chung |
| Scope | To review APT Report on common frequency bands for operation of short range devices in APT member countries and identify the recommendable characteristics. To develop APT Recommendation/Report on common frequency bands considering technical conditions for the use of short range devices, for consideration by APT member countries. |
| Purpose | To identify common frequency bands for operation of short range devices |
| Related Document | APT Report APT/AWF/REP-07(Rev.1) on “Common frequency bands for operation of short range Radiocommunication devices” PDNR ITU-R SM.[SRD](Annex 1 to Document 1B/267 of ITU-R WP 1B) on “Frequency bands regionally or globally identified for short-range devices (SRDs)” |
| Related Forums and Organization | ITU-R Working Party 1B |
| Timelines | 2011 - AWG-10: Revision workplan and set up the framework Develop a questionnaire on the use of the frequency bands by SRD as a Circular Letter at the closing Plenary **Relevant ITU-R WP1B/SG1 meeting will be held from 25th May to 3rd 2011 - AWG-11: Review relevant documents Collect the responses and develop the working document 2012 - AWG-12: Collect the responses and develop the draft - AWG-13: Collect the responses and finalize APT Recommendation/Report Develop APT Common view on ITU-R SM.[SRD] 2013 - AWG-14: Collect more responses for the Questionnaire AWG-10/OUT-1 Collect the responses and finalize APT Recommendation/Report |

  - Task Group on Wireless Power Transmission (TG-WPT)

| Title | APT Survey Report on usage of Wireless Power Transmission in Asia Pacific Region |
| --- | --- |
| Document Type | Report |
| Group/Chair | WG-TECHNOLOGY/TG WPT/ Chan Hyung Chung(Korea) |
| Editor(s) | Kazhito Ishida(Japan), Dinh Chi Hieu(Vietnam) |
| Scope | 1. To gather information on applications and technologies, potential market, technical and operational characteristics, standardization, frequency bands, and regulatory status of WPT based on the survey results 2. To study on spectrum and regulation issues (EMC, EMF, etc) |
| Purpose | To exchange the usage of WPT and provide implications for harmonized use of WPT in AP region |
| Related Documents | TBD |
| Related Organization | ITU-R SG1, WP1A |
| Timelines | 1. Sep. 2012 (AWG-13) ~ Mar. 2013. - Initiate the task - Develop the Work Plan and timeline - Prepare the questionnaire and collect opinion 2. Apr. 2013 (AWG-14) - Finalize and circulate the questionnaire to APT members - Prepare a working document 3. May ~ Jul. 2013 - Collect responses and develop working document 4. Sep. 2013(AWG-15) ~ Apr. 2014(AWG-16) - Finalize the draft of the APT Survey Report for approval - Consider the future Work Plan taking into account the implication from the Report |

- Working Group on Service and Applications (WG-S&A)

  - Task Group on Fixed Mobile Convergence (TG-FMC)

| Title | Study of the FMC services |
| --- | --- |
| Document Type | Report |
| Group/Chair | TG FMC / Mr. F.X. Ari Wibowo (PT Telekomunikasi Indonesia) |
| Editor(s) | Mr. F.X. Ari Wibowo |
| Scope | - To provide information regarding the drivers and motivations of current FMC Services implementation among APT members - To provide information regarding some key success factors of current FMC Services implementation among APT members - To update and review of market trends related to FMC Services - To Identify potential new advanced FMC services |
| Purpose | Provide APT member countries with practical information and benchmark on FMC service and application. |
| Related Document | Docs. AWF-7/INP-56, AWF-4/INP-38, AWF - 4/INP-39, AWF IM-4/INP-39, AWF-5/INP-57, AWF-9/INP-68, AWF-9/INP-69, AWF-9/TMP-30, AWF-9/OUT-06, AWG-10/TMP-01, AWG-11/INP-79, AWG-11/INP-80 |
| Related Forums | ITU-T, BBF, SMALLCELL FORUM |
| Timelines | The 11th meeting in 2011 develop a work plan The 12th meeting in 2012 collect the input documents and develop questionnaire and draft report-1/working document The 13th meeting in 2012 compiling the questionnaire responses & inviting more responders The 14th meeting in 2013 finalize the report |

| Title | Survey on FMC services |
| --- | --- |
| Document Type | Report |
| Group/Chair | TG FMC / Mr. F.X. Ari Wibowo (PT Telekomunikasi Indonesia) |
| Editor(s) | Mr. F.X. Ari Wibowo |
| Scope | Collect information from APT members the motivation and drivers of FMC deployment, market and competitive landscape related to FMC, view on advanced FMC Services and future of FMC. |
| Purpose | Provide APT member countries with FMC Services related information and as main source to develop the working document towards new Report on FMC Services. |
| Related Document | Docs. AWF-7/INP-56, AWF-4/INP-38, AWF - 4/INP-39, AWF IM-4/INP-39, AWF-5/INP-57, AWF-9/INP-68, AWF-9/INP-69, AWF-9/TMP-30, AWF-9/OUT-06, AWG-10/TMP-01, AWG-11/INP-79, AWG-11/INP-80,AWG-12/TMP-XX |
| Related Forums | ITU-T, BBF, SMALL CELL FORUM |
| Timelines | The 11th meeting in 2011 develop a work plan The 12th meeting in 2012 collect the input documents and develop questionnaire and draft report-1/working document The 13th meeting in 2012 compiling the questionnaire responses & inviting more responders The 14th meeting in 2013 finalize the report |

  - Task Group on Radiocommunication Convergence (TG-RC)

| Title | Studies on the machine to machine communications applications and developments |
| --- | --- |
| Document Type | Report |
| Group/Chair | WG Service and Applications/TG Radiocommunication Convergence/ Mr. Li Jianyu |
| Editor(s) | Mr. Li Jianyu (China Unicom) |
| Scope | This report will promote and accelerate the M2M industry in Asia-Pacific area from following perspectives: - Study applications of machine to machine (M2M) communications, including innovation, standardization and successful examples in this domain as well as the business model aspect. - Identify any obstacle along with M2M industry development, and identify the issues that AWG is supposed to solve and launch the work. Responses to the AWG questionnaire should be considered in this study. |
| Purpose | To collect and summarize regional views on M2M. To identify and address the issues that can help to accelerate the development of M2M |
| Related Documents | AWF-9/INP-17, AWF-9/OUT-08, AWG-10/INP-17, AWG-10/INP-34, AWG-11/INP-33, AWG-11/INP-43,AWG-11/INP-69, AWG-12/INP-56, AWG-12/INP-57, AWG-12/INP-58, AWG-12/INP-79, AWG-12/INP-97, AWG-13/INP-33, AWG-13/INP-41, AWG-13/INP-78 |
| Related Forums | To be identified |
| Timelines | 2011 - AWG-10: March - Start of the project - Review feedback on questionnaire - Table of Contents - AWG-11: September - Review feedback on questionnaire - Summary of questionnaire and feedbacks - Content of the report 2012 - AWG-12: April - Discussion on Content of the report - Review member contributions and draft contents of outputs - AWG-13: September - Review member contributions and draft contents of outputs 2013 - AWG-14 - Finalize the report |

  - Task Group on Modern Satellite Applications (TG-MSA)

| Title | Survey on: - the future needs of broadband communications for social, industrial and economic development which could be satisfied by satellite applications - the characteristics, regulatory and technical requirements of broadband satellite implementation to satisfy these needs |
| --- | --- |
| Document Type | Report |
| Group/Chair | TG-3/WG-S&A/Ms. Ting Ling Lee |
| Editor(s) | Ms. Ting Ling Lee |
| Scope | To assist the requirements of the APT membership in putting into practice modern satellite applications in a national context and to develop reports on satellite applications in the Asia Pacific Region |
| Purpose | To identify the future needs of broadband communications for social, industrial and economic development which could be satisfied by satellite applications To identify the characteristics, regulatory and technical requirements of broadband satellite implementation to satisfy these needs |
| Related Document | AWG-11/INP 13, AWG-11/INP 44, AWG-11/INP 50 (Rev.1) |
| Related Forums |  |
| Timelines | 2011: AWG-10 Develop Terms of Reference AWG-11 Finalize the questionnaires on broadband survey 2012: AWG-12 Compile the responses to the questionnaire and initiate the development of the survey report AWG-13 Develop the survey report 2013: AWG-14 Finalize the survey report |

| Title | Studies on technical and operational studies for the efficient interoperability between satellite and terrestrial services in the area of disaster mitigation and relief |
| --- | --- |
| Document Type | Report |
| Group/Chair | TG-3/WG-S&A/Ms. Ting Ling Lee |
| Editor(s) | Ms. Ting Ling Lee |
| Scope | To assist the requirements of the APT membership in putting into practice modern satellite applications in a national context and to develop reports on satellite applications in the Asia Pacific Region |
| Purpose | To perform technical and operational studies for the efficient interoperability between satellite and terrestrial services in the area of disaster mitigation and relief |
| Related Document | AWG-11/INP 08 (Rev.1), AWG-11/INP 21 |
| Related Forums |  |
| Timelines | 2011: AWG-10 Develop Terms of Reference AWG-11 Review input contributions and initiate studies on the topic of disaster relief 2012: AWG-12 Review input contributions and initiate report based on the results of studies AWG-13 Continue development of report 2013: AWG-14 Finalize report |

  - TG-Aeronautical and Maritime (TG-A&M)

| Title | Study of possible services and applications for aircraft and vessels |
| --- | --- |
| Document Type | Report |
| Group/Chair | TG-Aeronautical and Maritime |
| Editor(s) | Chairman TG-Aeronautical and Maritime |
| Scope | Provide information on various potential services and applications, and success factors to deliver services and applications for aircraft and vessels, market trend, service provider case studies and future challenges |
| Purpose | To identify the future needs of special communications for social, industrial and economic development which could be satisfied by services and applications on aircraft and vessels |
| Related Document | CEPT/ECC Decision (08) 08 and CEPT/ECC Report 122, AWG-11/OUT-07, AWG-11/OUT-08 |
| Related Forums | ITU WP 5B |
| Timelines | 2012: AWG-12 Initial revision of Terms of Reference AWG-13 Review input contributions and initiate studies on the topic of service and application for aircraft and vessels, and review ToR 2013: AWG-14 Initiate report based on the results of studies. AWG-15 Continue development of report 2014: AWG-16 Finalize report |

| Title |  | Report on maritime VHF band usage and consideration of new applications in the region of APT |
| --- | --- | --- |
| Document Type |  | Report |
| Group/Chair |  | TG-Aeronautical and Maritime |
| Editor(s) |  | Chairman TG-Aeronautical and Maritime |
| Scope |  | Provide information on maritime VHF band usage and consideration of new applications in the region of APT |
| Purpose |  | For the benefit of improving the relevant studies on maritime VHF band services carried out by regional members |
| Related Document |  | AWG-12/OUT-02, AWG-12/OUT-06 |
| Related Forums |  | ITU WP 5B |
| Timelines | 2012: AWG-13 Develop work plan and new questionnaire 2013: AWG-14 Collect the information from responses of the Questionnaire, initiate and discuss the preliminary draft report. AWG-15 Collect the information, discuss and review the draft report. 2014: AWG-16 Collect the information, discuss and finalize report |

The scope of work depends on the future input contributions.

These guidelines are for frequency coordination concerning fixed and land mobile services.