****

**APT Wireless Group Work Plan**

Updated at

The 28th Meeting of APT Wireless Group

6 - 14 September 2021

**Contents**

|  |  |  |
| --- | --- | --- |
| **Sl** | **Topic** | **Page** |
| 1 | AWG Structure | 3 |
| 2 | Terms of Reference of the AWG Working Groups | 4 |
| 3 | Terms of Reference of the Sub-Working Groups and Task Groups | 5 |
| 4 | List of the Office Bearers | 9 |
| 5 | Micro Workplan | 11 |
| 6 | Summary of Work Plan Status | 45 |

# 1. AWG STRUCTURE:

AWG consists of Plenary and three Working Groups (WGs). Sub-Working Groups (Sub-WG) and Task Groups (TGs) are formed under the WGs. Following AWG structure was approved at AWG-19 held from 2 to 5 February 2016 in Chiang Mai, Thailand and updated at AWG-28 held from 6 to 14 September 2021 in Virtual/Online Meeting.

#

|  |  |  |
| --- | --- | --- |
| **Working Group on Spectrum Aspects** **(wg Spec)** | **Working Group on Technology Aspects** **(WG Tech)** | **Working Group on** **Services and Applications** **(WG S&A)** |
| Sub Working Group on Spectrum Arrangement and Harmonization(Sub-WG SA&H) | Sub Working Group on IMT(Sub-WG IMT) | Task Group on Modern Satellite Applications(TG MSA) |
| Sub Working Group on Sharing Studies(Sub-WG SS) | Task Group on High Altitude Platform Station(TG HAPS) | Task Group on Aeronautical and Maritime(TG A&M) |
| Sub Working Group on Spectrum Monitoring(Sub-WG SM) | Task Group on Fixed Wireless and Ground-Based Radar Systems (TG FWS/GBRS) | Task Group on Public Protection and Disaster Relief(TG PPDR) |
|  | Task Group on Intelligent Transportation Systems(TG ITS) | Task Group on Railway Radiocommunications(TG RR) |
|  | Task Group on Wireless Power Transmission(TG WPT) |  |

# 2. TERMS OF REFERENCE OF THE AWG WORKING GROUPS

|  |  |
| --- | --- |
| **WG Spec** | * To develop plans for harmonized spectrum usage for radiocommunication systems in the region;
* To develop optimum sharing methodologies, conduct coexistence and compatibility studies between radiocommunication services and systems to ensure compatibility;
* To study the impact of interference to radiocommunication services from other sources;
* To coordinate efforts to eliminate harmful interference between concerned countries, as appropriate.
 |
| **WG Tech** | * To carry out studies and develop deliverables which facilitate development of new wireless technologies;
* To share information on emerging wireless technologies, including use cases of the technologies;
* To encourage industry research and development;
* To perform studies of technical and operational matters related to WRC issues, in order to assist APT Members’ to have a better understanding of the issues;
* To conduct technical consultation based upon the requests of APT Members to meet the needs of the developing countries, and reflect in the work and deliverables of the WG TECH;
* To identify the spectrum requirements for new radio technologies.
 |
| **WG S&A** | * To carry out studies and develop deliverables which facilitate the introduction of new wireless applications and radiocommunication services;
* To perform the study on implementation and deployment of radiocommunication services and applications;
* To perform studies related to WRC issues in the scope of WG S&A, in order to assist APT Members’ to have a better understanding of the issues;
* To study market and user requirements of wireless services and applications;
* To share information on emerging wireless applications;
* To develop and update recommendations and reports, other documentation, on wireless services and applications; and
* To ensure that the requirements and needs of the developing countries are reflected in the work and deliverables of the WG S&A.
* To identify the spectrum requirements for wireless applications and services
 |

**3. TERMS OF REFERENCE OF THE SUB WORKING GROUPS AND TASK GROUPS**

**Sub Working Groups of Working Group on Spectrum Aspects**

|  |  |
| --- | --- |
| **Sub-WG SA&H** | * To review the availability of spectrum resulting required for the introduction of new system technologies or revised allocations and the potential new or alternative uses of the spectrum thus made available for new applications;
* To develop recommended harmonized approaches for the introduction of new wireless technologies, services and application in such spectrum, including preferred frequency band and associated technical characteristics;
* To develop APT Recommendations/Reports on spectrum arrangement and/or harmonization;
* To review any draft texts on spectrum arrangement and/or harmonization, which may be included in APT Recommendations and/or Reports already developed in AWG.
 |
| **Sub-WG** **SS** | * To conduct sharing and compatibility studies between different systems and applications in the same and adjacent bands;
* To study characteristics and methodologies for modelling and simulation to support the above-mentioned sharing and compatibility studies;
* To study techniques and technical conditions for sharing and compatibility among these systems and applications;
* To develop related APT Reports and/or Recommendations and other documentation resulting from these studies;
* To review any draft texts on sharing and compatibility matters which may be included in APT Recommendations and/or Reports already developed in AWG.
 |
| **Sub-WG SM** | * To share information on spectrum monitoring and analysis methods with spectrum monitoring systems and to set up programs such as frequency occupancy measurement;
* To share members’ case studies on harmful interference and its elimination;
* To promote the introduction and implementation of new technologies and applications which could be used in spectrum monitoring activities in the Asia-Pacific region;
* To exchange views and develop the methods for cooperation on preventing interference between neighboring countries;
* To share information and good practices on the planning, operational, management and maintenance method of monitoring stations and other facilities and to develop related AWG documents;
* To facilitate the deployment of the APT Frequency Information System (AFIS).
 |

**Sub Working Group and Task Groups of Working Group on Technology Aspects**

|  |  |
| --- | --- |
| **Sub-WG IMT** | * To review activities on the future development of IMT discussed inthe ITU-R Working Party 5D (WP 5D) and relevant organizations;
* To study technology related aspects of the on-going and future development and implementation of IMT in the Asia-Pacific region.
 |
| **TG FWS/GBRS** | - To gather following information regarding fixed wireless and ground-based radar systems: o Frequency planning and usage;o Licensing conditions; o Usages and applications;o Standardization activities;- To study on following questions regarding fixed wireless and ground-based radar systems: o Current status of frequency planning and usage, frequency assignment, band width, main usages and applications;o Trends on technology development and R&D prospects on future usages and new applications;- Based on the above studies, to develop Reports and/or Recommendations as appropriate. |
| **TG ITS** | * To share information on current status of regulation and frequency use of ITS radio system;
* To determine the spectrum needs (if any) of ITS radio communications;
* To invite and collect information relevant to possible regional harmonization of ITS radio-communications spectrum, taking into account the trends and studies towards spectrum harmonization, applications and standards developments;
* To share information on current status of introduction and development of ITS radio system;
* To study and discuss useful ITS applications and standardization in the Asia-Pacific region;
* To develop Recommendations and Reports on ITS Radiocommunications as required.
 |
| **TG WPT** | - To gather following information* Applications Potential market
* Relevant technical and operational characteristics for WPT Standardization efforts in the world
* To study following questions
* What category of spectrum usage could administrations consider? (e.g., ISM or others)
* What radio frequency bands are suitable for WPT?
* What steps are required to make sure radio services protected from the usage of WPT?
* What are impacts on human body from RF exposure of WPT?
* Based on the above studies, to develop the recommendation and/or report, as appropriate.
 |
| **TG HAPS** | * To study the operational scenarios and deployment of HAPS in APT region;
* To share information about HAPS on current status of frequency usage and national regulatory experiences in Asia-Pacific region, relevant technical standards, technical evolving trends, and studies upon HAPS in relevant international and regional organization;
* To study market and user requirements of HAPS;
* To develop related APT Recommendations/Reports and other documentation resulting from above activities.
 |

**Task Groups of WG Service and Applications**

|  |  |
| --- | --- |
| **TG MSA** | * To assist the requirements of the APT membership in putting into practice modern satellite applications in a national context.
* In this context, to develop reports on satellite applications in the Asia Pacific Region, such as satellite communication systems, satellite devices, key components, interfaces, interconnection and intercommunication, licensing, Ka-band applications and deployment, satellite broadband applications, new applications of mobile satellite, disaster relief applications , IoT applications and etc., to serve the mutual interests inside the APT and outside, for instance in the ITU-R Study Group 4, without overlapping with the activities of APG.
* To study and develop possible techniques that may be used to improve the compatibility between satellite and other services.
 |
| **TG A&M** | * To consider the following issues of the use of mobile phone as well as the use of other modern wireless technologies on-board the aircraft and vessels:

 For the use of mobile phones on-board the aircraft and vessels:* + - Licensing issues and possible ways to harmonize the approach to licensing by APT members such as mutual recognition while taking due account of national differences;
		- Spectrum matters noting that currently a number of different frequency bands and different mobile technologies are in use in the Asia-Pacific region; and
		- Researching technical requirements especially in regard to the capability of the equipment on-board the aircraft and vessels as well as the technical and operational conditions of each country being over-flown.

  For other wireless technologies:* + - Service and application issues including technical characteristics, preferred frequency bands and the use of these frequency bands.
		- Associated regulatory and licensing issues, when considered appropriate. and
		- To study and review future wireless communication technologies on aeronautical and maritime
 |
| **TG RR** | * To study the operational scenarios and deployment of railway radiocommunication systems;
* To share information about railway radiocommunication systems on current status of spectrum usage and national regulatory experiences in Asia-Pacific region, relevant technical standards, technical evolving trends, and studies upon railway radiocommunication systems in relevant international and regional organizations;
* To study the system description, architecture, functionality and service requirements etc. of railway radiocommunication systems;
* To develop related APT Recommendations/Reports and other documentation resulting from above activities;
* To provide information on various potential services and applications, and success factors to deliver services and applications for railway radiocommunication systems.
 |
| **TG PPDR** | * Study the working scenarios and implementation strategies of PPDR Radiocommunications;
* Develop Reports and recommendations on PPDR technologies, user requirements, spectrum requirements and implementation strategies;
* Share information about PPDR radiocommunication on current status of spectrum usage and deployment scenarios in Asia-Pacific region, relevant technical standards, technical evolving trends with relevant international and regional organizations;
* Develop related APT Recommendations/Reports and other documentation resulting from above activities.
 |

#

# 4. LIST OF OFFICE BEARERS

|  |  |  |  |
| --- | --- | --- | --- |
| **AWG****Chairman** | **Mr. Le Van Tuan**Authority of Radio Frequency ManagementViet Nam (S. R. of)E-mail: lvtuan@vnta.gov.vn  | **AWG****Vice-Chairman** | **Dr. Dae Jun Kim**TTAKorea (R. of)E-mail : kdj@tta.or.kr  |
| **AWG Vice- Chairman** | **Dr. Eng. Khoirul Anwar**Telkom University IndonesiaEmail: anwarkhoirul@telkomuniversity.ac.id   | **Chairman****WG Spec** | **Mr. John Lewis**Added Value ApplicationsNew ZealandEmail: john.lewis@bluewin.ch  |
| **Chairman WG Tech** | **Mr. Hu Wang**Huawei Technologies Co., Ltd. China (P. R. of)Email: wanghu.wanghu@huawei.com  | **Chairman****WG S&A** | **Mr. Takahiko Yamazaki**Mitsubishi Electric CorporationJapanEmail:Yamazaki.Takahiko@ak.MitsubishiElectric.co.jp  |

|  |
| --- |
|  **Sub-WGs of WG Spec** |
| **Sub-WG SA&H** | **Ms. Lyu Boya**Huawei Technologies Co. Ltd.China **(P. R. of)****Email:** lvboya@huawei.com   | **Sub-WG Sharing**  | **Mr. Alex Orange**Qualcomm International Inc.Hong KongE-mail : aorange@qti.qualcomm.com **Mr. Yiran Jin**Samsung ElectronicsKorea (R. of)Email: yiran.jin@samsung.com  |
| **Sub-WG SM** | **Mr. Zheng Gaozhe**State Radio Monitoring CenterChina **(P. R. of)****Email:** zhenggaozhe@srrc.org.cn  |
| **Sub-WG and TGs of WG Tech** |
| **Sub-WG IMT** | **Mr. Yasuhiro Kato****Association of Radio Industries and Businesses (ARIB)**JapanEmail: y-kato@arib.or.jp  | **TG HAPS** | **Dr. Lang Baozhen****China Academy of Information and Communications Technology**China (P. R. of)E-mail : langbaozhen@sina.cn |
| **TG FWS** | **Dr. Tetsuya Kawanishi**NICTJapanEmail: kawanishi@nict.go.jp  | **TG WPT** | **Dr. Chan Hyung Chung**Director, Association (RAPA)Korea (R. of)Email: backbum@rapa.or.kr |
| **TG ITS** | **Mr. Satoshi OyamaAssociation of Radio Industries and Businesses (ARIB)JapanEmail :** oyamaits@gmail.com |
| **TGs of WG S&A** |
| **TG MSA** | **Ms. Masmurni Binti Abdul RahmanMeasat Satellite Systems Sdn Bhd****MalaysiaEmail :** masmurni@measat.com | **TG RR** | **Mr. Liu Bin**State Radio Monitoring Center China (P. R. of)Email: liubin@srrc.org.cn |
| **TG A&M** | **Dr. Xu Ying** State Radio Monitoring CenterChina (P. R. of)E-mail: xuying@srrc.org.cn   | **TG PPDR** | **Mr. Bharat Bhatia**Motorola India Pvt. Ltd.India (R. of)E-mail : bharat.bhatia@itu-apt.org |

#

# 5. MICRO WORK PLAN

**5.1 Working Group on Spectrum Aspects**

**5.1.1 Sub-Working Group on Spectrum Arrangements and Harmonization**

**5.1.1.1 Studies on frequency arrangement(s) in the band 1 427 – 1 518 MHz**

|  |  |
| --- | --- |
| **Title** | **Studies on frequency arrangement(s) in the band 1 427 – 1 518 MHz** |
| **Document Type** | Report |
| **Group/Chair** | WG-SPEC/Sub-WG 1/Ms LYU Boya |
| **Editor(s)** |  |
| **Scope** | To provide technical and regulatory considerations on development of the frequency arrangement(s) in the band 1 427 – 1 518 MHz and possible harmonized frequency arrangement(s) for IMT systems in the band for the Asia-Pacific region |
| **Purpose** | To provide administrations in the Asia-Pacific region wishing to implement IMT systems with relevant information on development of the frequency arrangement(s) in the band 1 427 – 1 518 MHz.To reflect the views of these administrations in the region into the on-going work in ITU-R WP 5D, as necessary. |
| **Related Document** | Recommendation ITU-R M.1036-5Resolution 223 (Rev.WRC-15) Resolution 750 (Rev.WRC-15)Resolution 761 (WRC-15) |
| **Related Organization** | ITU-R3GPP |
| **Timelines** | **2016****AWG-20** * + Develop a workplan for the studies
	+ Discuss and develop a working document towards a draft new APT/AWG Report on frequency arrangement(s) in the band 1 427 – 1 518 MHz based on the contributions and meeting discussions.

**2017****AWG-21*** + Continue to develop the working document based on the contributions and meeting discussions.
	+ Review the study results in other AWG sub-Working groups
	+ Develop a questionnaire

**AWG-22*** + Review responses to the questionnaire
	+ Continue to develop the working document based on the contributions and meeting discussions.

**2018****AWG-23*** + Review responses to the questionnaire
	+ Continue to develop the working document based on the contributions and meeting discussions.

**AWG-24*** + Review responses to the questionnaire
	+ Continue to develop the working document based on the contributions and meeting discussions.

**2019****AWG-25*** + Update the working document towards a draft new APT/AWG Report on studies on frequency arrangements for IMT in the band 1427-1518 MHz
	+ Review the study results from other AWG sub-working groups

**2020****AWG-26*** + Update the working document towards a draft new APT/AWG Report on studies on frequency arrangements for IMT in the band 1427-1518 MHz

**2021****AWG-27*** + Update the working document towards a draft new APT/AWG Report on studies on frequency arrangements for IMT in the band 1427-1518 MHz

**AWG-28** * + Update the working document towards a draft new APT/AWG Report on studies on frequency arrangements for IMT in the band 1427-1518 MHz

**2022****AWG-29*** + Finalize a draft new APT/AWG Report on studies on frequency arrangements for IMT in the band 1427-1518 MHz for approval in the AWG Plenary

Note: this timeline will be reviewed at every AWG meeting  |

**5.1.1.2 Revision of APT/AWG/REP-79 APT Report on frequency arrangements for IMT in the band 470 –698 MHz**

|  |  |
| --- | --- |
| **Title** | **Revision of APT/AWG/REP-79 APT Report on frequency arrangements for IMT in the band 470 –698 MHz** |
| **Document Type** | Report |
| **Group/Chair** | WG-SPEC/Sub-WG 1/Ms.LYU Boya |
| **Editor(s)** | Dr. Mansoor Shafi |
| **Scope** | To revise the APT/AWG/REP-79 to develop frequency arrangements in the band 470-703 MHz for those countries in APAC that wish to implement both the APT700 and a 600 MHz frequency arrangements that is optimal for APT countries  |
| **Purpose** | To revise the APT/AWG/REP-79 to develop frequency arrangements in the band 470-703 MHz for those countries in APAC that wish to implement both the APT700 and a 600 MHz frequency arrangements that is optimal for APT countriesTo support and assist APT Members in using the radio frequency spectrum and deploying radio networks effectively |
| **Related Document** | APT/AWG/REP-79 APT REPORT ON FREQUENCY ARRANGEMENTS FOR IMT IN THE BAND 470 –698 MHZITU-R Recommendation M. 1036-6 |
| **Related Organization** | ITU-R WP5D3GPP |
| **Timelines**  | **AWG-26 (Sep. 2020 online)*** Consider input documents
* Develop workplan
* Develop working document
* Prepare and send Liaison Statement to 3GPP

**AWG-27 (2021)*** Consider input documents
* Consider reply from 3GPP
* Continue developing working document
* Prepare and send a further Liaison Statement to 3GPP if necessary.

**AWG-28 (2021)*** Consider input documents

**AWG-29 2022)*** Consider input documents
* Finalise revision of APT/AWG/REP-79 for approval
 |

## 5.1.1.3 New APT report on frequency arrangement for terrestrial component of IMT systems in the frequency bands 1920-2010 and 2110-2200 MHz

|  |  |
| --- | --- |
| **Title** | **New APT report on frequency arrangement for terrestrial component of IMT systems in the frequency bands 1920-2010 and 2110-2200 MHz** |
| **Document Type** | Recommendation/Report |
| **Group/Chair** | SWG-SA&H/Ms. Lu Boya |
| **Editor(s)** | [Viet Nam] |
| **Scope** | To develop possible frequency arrangements for terrestrial component of IMT systems in the bands 1920-2010 and 2110-2200 MHz for administrations wishing to implement IMT in APT region taking account of regulatory guidelines from Resolution 212 (Rev.WRC-19) . |
| **Purpose** | To support Administrations in the implementation for terrestrial component of IMT systems the frequency bands 1920-2010 and 2110-2200 MHz. |
| **Related Document** | Recommendation ITU-R M.1036-6Resolution 212 (Rev.WRC-19)  |
| **Related Organization** | ITU-R3GPP |
| **Timelines** | **2021**AWG-28: * + Initiate the work
	+ Discuss and develop a draft new Report based on the contributions and meeting discussions.
	+ Develop draft work plan and timeline

**2022**AWG-29:* + Consider input documents
	+ Continue to develop the working document based on the the collected responses.

AWG-30:* + Finalize the recommendation/report of APT/AWG
 |

**5.1.1.4 New APT Recommendation on Frequency Arrangement for IMT in the Frequency Band 3 300 – 3 400 MHz**

|  |  |
| --- | --- |
| **Title** | **New APT Recommendation on Frequency Arrangement for IMT in the Frequency Band 3 300 – 3 400 MHz** |
| **Document Type** | Recommendation |
| **Group/Chair** | SWG-SA&H/Ms. Lu Boya |
| **Editor(s)** | Viet Nam |
| **Scope** | To develop possible harmonized frequency arrangement for IMT in the frequency band 3 300-3 400MHz in APT region |
| **Purpose** | To develop APT Recommendation for harmonized frequency arrangement in the band 3 300-3 400MHz for IMT systems To develop contribution to ITU-R WP5D with respect to frequency arrangement in the band 3 300-3 400MHz for IMT systems, if required |
| **Related Document** | Recommendation ITU-R M.1036-6APT/AWG/REP-101 APT Report on frequency arrangement in the band 3 300-3 400MHz |
| **Related Organization** | TBD |
| **Timelines** | **2021*** AWG-28
* Initiate the study to develop WD towards a draft new APT Recommendation.
* Develop work plan

**2022*** AWG-29
* Consider the input contributions
* Develop to develop WD towards a draft new APT Recommendation.
* Review and update the work plan, if necessary
* AWG-30
* Consider the input contributions
	+ Update and finalize new APT Recommendation
 |

**5.1.1.5 New APT Recommendation on Frequency Arrangement for IMT in the Frequency Band 4 800 – 4 990 MHz**

|  |  |
| --- | --- |
| **Title** | **New APT Recommendation on Frequency Arrangement for IMT in the Frequency Band 4 800 – 4 990 MHz** |
| **Document Type** | Recommendation |
| **Group/Chair** | SWG-SA&H/Ms. Lu Boya |
| **Editor(s)** | Viet Nam |
| **Scope** | To develop possible harmonized frequency arrangement for IMT in the frequency band 4 800 – 4 990 MHz in APT region |
| **Purpose** | To develop APT Recommendation for harmonized frequency arrangement in the band 4 800 – 4 990 MHz for IMT systems To develop contribution to ITU-R WP5D with respect to frequency arrangement in the band 4 800 – 4 990 MHz for IMT systems, if required |
| **Related Document** | Recommendation ITU-R M.1036-6APT/AWG/REP-103 APT Report on frequency arrangement in the band 4 800 – 4 990 MHz |
| **Related Organization** | TBD |
| **Timelines** | **2021*** AWG-28
* Initiate the study to develop WD towards a draft new APT Recommendation.
* Develop work plan

**2022*** AWG-29
* Consider the input contributions
* Develop to develop WD towards a draft new APT Recommendation.
* Review and update the work plan, if necessary
* AWG-30
* Consider the input contributions
	+ Update and finalize new APT Recommendation
 |

**5.1.2 Sub-Working Group on Sharing Studies**

**5.1.2.1 Sharing and Compatibility Studies for Selected Frequency Bands Below 6 GHz**

|  |  |
| --- | --- |
| **Title** | **Sharing and Compatibility Studies for Selected Frequency Bands Below 6 GHz**  |
| **Document Type** | APT Report(s)  |
| **Group/Chair** | WG-SPEC/Sub-WG Sharing Studies/Mr. Alex Orange |
| **Editor(s)** | TBD |
| **Scope** | To conduct sharing and compatibility studies to facilitate IMT implementation and not related to WRC-19 for the interested APT members: * 470-698 MHz
* 1427-1452 MHz
* IMT in 1492-1518 MHz and MSS in 1518-1525 MHz
* 4 400 – 4 500 MHz
* 4 800 – 4 990 MHz
* And to undertake further sharing and compatibility studies if requested by APG.

Note: frequency ranges above are an initial list. This list could be updated in future AWG meetings. Note: the study between IMT in 1492-1518 MHz and MSS in 1518-1525 MHz was paused at AWG-28. |
| **Purpose** | * To conduct sharing and compatibility studies between IMT and other services within the APT region on the listed and neighboring frequency bands.
* To develop APT Report in accordance with relevant study results.
 |
| **Related Document** |  |
| **Related Organization** | ITU-R |
| **Timelines** | **2016****AWG-19 (2016 Feb.)*** Identify the frequency bands requiring the sharing study in AWG.
* Develop work plan and timeline for the joint task group.
* Adopt the work plan and frequency bands requiring sharing studies.
* Provide additional questionnaires to TG IMT on the survey.
* Inform the initiation of this study to APG 19-1.

**AWG-20 (2016-Sep.)*** Update the work plan
* Consider input contributions.
* Develop a working document towards a draft new Report in relation to listed frequency bands.

**2017****AWG-21(2017 -Apr.)*** Consider and review the input contributions.
* Further develop a working document towards a draft new Report in relation to a frequency band.

**AWG-22 (2017-Sep.)*** Discuss the input contributions.
* Develop the working document towards a draft new Report.
* Submit study results to APG and relevant ITU-R groups as appropriate.

**2018****AWG-23 (2018-1Q)*** Discuss the input contributions.
* Further develop the working document towards a draft new Report.
* Submit study results to APG and relevant ITU-R groups as appropriate.

**AWG-24 (2018-3Q)*** Discuss the input contributions.
* Further develop the working document towards a draft new Report.

**2019****AWG-25 (2019-2Q)*** Discuss the input contributions.
* Further develop the working document towards a draft new Report.

**2020****AWG-26 (2020)*** Discuss the input contributions.
* Further develop the working document towards a draft new Report.

**2021****AWG-27 (2021)*** Discuss the input contributions.
* Further develop the working document towards a draft new Report.

**AWG-28 (2021)*** Discuss the input contributions.
* Further develop the working document towards a draft new Report.
* **AWG-29 (2022)**
* Discuss the input contributions.
* Complete the working document(s) towards the draft new Report (s).
* Submit study results to APG and relevant ITU-R groups as appropriate Finalize the draft new Report(s) and approve it/them.
 |

**5.1.2.2** **Study on Technical and Operational Measures for Coexistence between Terrestrial and Satellite IMT Systems Deployed in 1 980-2 010 MHz/2 170-2 200 MHz in the Asia-Pacific Region**

|  |  |
| --- | --- |
| **Title** | **Study on Technical and Operational Measures for Coexistence between Terrestrial and Satellite IMT Systems Deployed in 1 980-2 010 MHz/2 170-2 200 MHz in the Asia-Pacific Region** |
| **Document Type** | Report |
| **Group/Chair** | SWG Spectrum Sharing/Mr. Alex Orange |
| **Editor(s)** |  |
| **Scope** | 1. Analyze the status quo and plans of IMT deployment in the bands of 1980-2010 MHz and 2170-2200 MHz in APT member countries.
2. Review and analyze the related study results of ITU-R regarding the coexistence and compatibility for the deployment of satellite and terrestrial components of IMT in the bands of 1980-2010 MHz and 2170-2200 MHz.
3. Considering the specific requirements in APT region, further study on feasible technical and operational measures for effectively mitigating the potential interference between the satellite and terrestrial IMT systems in the bands of 1980-2010 MHz and 2170-2200 MHz.
 |
| **Purpose** | 1. Facilitate the development and co-existence of both satellite and terrestrial components of IMT in the bands of 1980-2010 MHz and 2170-2200 MHz in the Asia-Pacific region.
2. Provide information for the coordination between related countries.
 |
| **Related Document** | Resolution 212 (Rev.WRC-19)Recommendation ITU-R M.1036-5APT Report-46 Rev.2 |
| **Related Organization** | ITU-R, AWG |
| **Timelines** | **2018**AWG-24: * + Initial of the work.
	+ Discuss the scope of the work.
	+ Develop work plan and timeline.

**2019**AWG-25:* + Develop the working document based on the contributions and meeting discussion.
	+ Review and analyse the results of the sharing studies in ITU-R.
	+ Update the work plan and timeline, as appropriate.

**2020**AWG-26:* + Continue developing the working document based on the contributions and meeting discussion.
	+ Review and analyse the results of the sharing studies in ITU-R.
	+ Update the work plan and timeline, as appropriate.

**2021**AWG-27:* + Develop the working document based on the contributions and meeting discussion.

AWG-28:* + Develop the working document based on the contributions and meeting discussion.

AWG-29* + Finalize and approve the working document and approve.
 |

**5.1.3 Sub-Working Group on Spectrum Monitoring**

**5.1.3.1** **APT Report on spectrum monitoring technologies and measures on civilian use of very small unmanned aircraft system**

|  |  |
| --- | --- |
| **Title** | **APT Report on spectrum monitoring technologies and measures on civilian use of very small unmanned aircraft system** |
| **Document Type** | Report |
| **Group / Chair** | Spectrum sub-Working Group-Spectrum Monitoring /Mr. ZHENG Gaozhe |
| **Editor(s)** | Mr. ZHENG Gaozhe |
| **Scope** | To discuss and investigate the subject-matter relevant to spectrum monitoring technologies and measures on civilian very small UAS. |
| **Purpose** | To exchange knowledge and share information on this issue in APT countries. |
| **Related Document** |  |
| **Related Organization** | ITU-R |
| **Timelines** | AWG-25 (2019) * Agree and Initiate new work item

AWG-26 (2020)* Consider the input contribution and draft working document

AWG-27 (2021)* Consider the input contribution and draft working document

AWG-28 (2021)* Consider the input contribution and draft working document

AWG-29 (2022)* To finalize the Report
 |

**5.1.3.2 Working Document Towards Draft New APT Report on Technical Guideline for Spectrum Monitoring During Major Events in Asia Pacific Region**

|  |  |
| --- | --- |
| **Title** | **Working Document Towards Draft New APT Report on** **Technical Guideline for Spectrum Monitoring During Major Events in Asia Pacific Region** |
| **Document Type** | Report |
| **Group/Chair** | WG-SPEC/Sub-WG SM/Mr. Zheng Gaozhe |
| **Editor(s)** | -- |
| **Scope** | To provide technical guideline and share the experiences for Spectrum Monitoring During Major Events for APT countries. |
| **Purpose** | - To support and assist APT Countries spectrum monitoring method to avoid/minimize radio frequency interference during major events.- To share experiences among APT Countries in spectrum monitoring during major events. |
| **Related Document** | Report ITU-R SM.2257-5 (06/2019) Spectrum Management and Spectrum Monitoring During Major Events |
| **Related Organization** | APTITU-R |
| **Timelines** | **2021****AWG-27** * + Develop a workplan for the studies
	+ Discuss and develop a Working Document Towards Draft New Apt Report On Spectrum Management and Spectrum Monitoring During Major Events in Asia Pacific Region based on the contributions and meeting discussions.

**2022****AWG-28*** + Continue to develop the working document based on the contributions and meeting discussions.
	+ Review the working document based on the contributions and meeting discussions.

**2023****AWG-29*** + Continue to develop the working document based on the contributions and meeting discussions.
	+ Review the working document based on the contributions and meeting discussions.

**2024****AWG-30*** + Continue to develop the working document based on the contributions and meeting discussions.
	+ Finalize the working document based on the contributions and meeting discussions.

Note: this timeline will be reviewed at every AWG meeting  |

**5.2 Working Group on Technology Aspects**

**5.2.1 Sub-Working Group on IMT**

**5.2.1.1 Studies on 5G implementation in frequency bands above 24.25GHz**

|  |  |
| --- | --- |
| **Title** | **Studies on 5G implementation in frequency bands above 24.25GHz** |
| **Document Type** | APT/AWG Report |
| **Group/Chair** | WG-TECH/Sub-WG IMT, Mr. Yasuhiro Kato (J) |
| **Editor(s)** | Mr. Diwakar Sharma (Samsung) |
| **Scope** | To study current or intended implementation of 5G in the frequency bands above 24.25 GHz. The studies include investigations on:* global trends,
* on-going specification developments by 3GPP (currently, in the 24.25-27.5 GHz, 26.5-29.5 GHz, 37-40 GHz, and 39.5-43.5 GHz bands),
* on-going industry developments,
* case studies in those countries that have implemented or plan to implement 5G.
 |
| **Purpose** | To provide APT Members with relevant information on 5G mentioned in the scope. |
| **Related Document** | APT/AWG/REP-15: Information of Mobile Operator’s Frequencies, Technologies and License Durations in Asia Pacific Countries |
| **Related Organization** | 3GPP, ITU-R |
| **Timelines** | **2018**AWG-24 (September)* + Consider received contributions,
	+ Develop a work plan and timeline,

**2019**AWG-25 (July)* + Consider received contributions,
	+ Develop a working document and update work plan

**2020**AWG-26 (September)* + Consider received contributions,
	+ Update the working document and the detailed workplan

**2021**AWG-27 (March)* + Consider received contributions,
	+ Update the working document

AWG-28 (September)* + Consider received contributions,
	+ Update the working document and the detailed workplan

**2022**AWG-29* + Consider received contributions,
	+ Update the working document

AWG-30* + Consider received contributions,
	+ Update the working document and finalize it as an APT/AWG Report
 |

**5.2.1.2 Studies on OTA testing methodology**

|  |  |
| --- | --- |
| **Title** | **Studies on OTA testing methodology** |
| **Document Type** | APT/AWG Report |
| **Group/Chair** | WG-TECH/Sub-WG IMT, Mr. Yasuhiro Kato (J) |
| **Editor(s)** | Nam Kim (KOR) |
| **Scope** | To survey and study OTA testing methodologies for mmWave 5G antenna system |
| **Purpose** | 1. To share OTA test measurement experience;2. To collect the information on OTA test methodologies3. To draft and complete the APT Report on OTA test methodology for 5G user equipment in mmWave within APT countries; |
| **Related Document** | None |
| **Related Organization** | ITU-R WP 1B, 1C, 3GPP RAN 5 |
| **Timelines** | **AWG-26 (September, 2020)*** Discussion on initiation of work item

**AWG-27 (March, 2021)*** Develop the detail workplan
* Prepare questionnaires to seek the information of 5G OTA method from APT Members
* Invite APT members to provide their initial response to the questionnaire until AWG-28

**AWG-28 (September, 2021)*** Consider relevant input documents
* Review the initial responses from APT members and correspond to input contributions

**AWG-29** * Consider relevant input documents
* Draft the working document towards an APT/AWG Report to summarize the responses to the questionnaire based on the contribution from APT Members and the meeting discussion

**AWG-30*** Consider relevant input documents
* Finalize the working document as an APT/AWG Report
 |

**5.2.1.3 Update on APT/AWG/REP-15 (Rev.7)**

|  |  |
| --- | --- |
| **Title** | **Update on APT/AWG/REP-15 (Rev.7)** |
| **Document Type** | APT/AWG Report |
| **Group/Chair** | WG-TECH/Sub-WG IMT, Mr. Yasuhiro Kato (J) |
| **Editor(s)** | Mr. Yasuhiro Kato (J) |
| **Scope** | To update APT/AWG/REP-15(Rev.7) “Information of Mobile Operator’s Frequencies, Technologies and License Durations in Asia Pacific Countries” |
| **Purpose** | To provide APT Members with latest information on Mobile operators’ frequencies, technologies and license duration in APT countries |
| **Related Document** | None |
| **Related Organization** | 3GPP, ITU-R |
| **Timelines** | **AWG-28 (September 2021)*** Consider received contributions
* Develop a working document and work plan
* Issue Circular Letter to invite updated information

**AWG-29*** Consider received contributions
* Update the working document and finalize it as APT/AWG/REP-15(Rev.7)
 |

**5.2.2 Task Group on Fixed Wireless Systems and Ground-Based Radar Systems**

**5.2.2.1 Models for FWS link performance degradation due to wind**

|  |  |
| --- | --- |
| **Title** | **Models for FWS link performance degradation due to wind** |
| **Document Type** | APT Recommendation or report  |
| **Group/Chair** | TG FWS/GBRS / Dr. Tetsuya Kawanishi |
| **Editor(s)** | Mr. Eisaku Sasaki and Mr. Meng Xi |
| **Scope** | Draft and complete the APT Recommendation/Report on models for FWS link performance degradation due to wind |
| **Purpose** | Study and identify the models for FWS link performance degradation |
| **Related Document** | APT report on FWS Link Performance under severe weather conditions |
| **Related Forums and Organization** | ITU-R SG3 WP 3J, WP 3K and WP 3M, and SG5 WP 5C |
| **Timelines** | 2018* AWG-23:
	+ Development of the Work Plan at TG-FWS
	+ Development of the working document to establish the basic structure of the Recommendation or Report
* AWG-24:
	+ Development of the preliminary draft new Recommendation/Report to organize the technical basis etc.

2019* AWG-25:
	+ Continue development of the preliminary draft new Recommendation/Report

2020* AWG-26:
	+ Continue development of the preliminary draft new Recommendation/Report

2021* AWG-27:
	+ Continue development of the preliminary draft new Recommendation/Report
* AWG-28:
	+ Continue development of the preliminary draft new Recommendation/Report

2022* AWG-29:
	+ Finish development of the preliminary draft new Recommendation/Report and upgrade it to draft new Recommendation/Report.
 |

**5.2.2.2 Point-to-point radiocommunication systems operating in the frequency band 252-296 GHz**

|  |  |
| --- | --- |
| **Title** | **Point-to-point [wireless access]/[radiocommunication] systems operating in the frequency band 252-296 GHz** |
| **Document Type** | Report |
| **Group/Chair** | TG-FWS/GBRS / Mr. Tetsuya Kawanishi, Japan |
| **Editor(s)** | Dr. Hiroyo Ogawa and Mr. Meng Xi |
| **Scope** | Provide point-to-point [wireless access]/[radiocommunication] system architecture and their technical and operational characteristics. |
| **Purpose** | Provide point-to-point [wireless access]/[radiocommunication] system architecture and their technical and operational characteristics to APT member countries as guidance. |
| **Related Document** | Report ITU-R F.2416, Technical and operational characteristics and applications of the point-to-point fixed service applications operating in the frequency band 275-450 GHz.Report ITU-R M.2417, Technical and operational characteristics of land-mobile service applications in the frequency range 275-450 GHz.APT/AWG/REP-66(Rev.1), Short range radiocommunication systems and application scenarios operating in the frequency range 275-1000GHz. |
| **Related Forums** | ITU-R WP 5A |
| **Timelines** | **26th meeting*** Create a work plan
* Create a working document of a draft new APT Report

**27th meeting*** Consider input contributions
* Continue drafting a working document of a draft new APT Report
* Prepare a liaison statement to ITU-R WP5C, if necessary

**28th meeting*** Consider input contributions
* Continue drafting a working document of a draft new APT Report
* Joint meeting with WG-SPEC, if necessary
* Prepare a liaison statement to ITU-R WP5C, if necessary

**29th meeting*** Finalize the draft new APT Report and submit to the plenary
 |

**5.2.2.3 Walk-through scanning systems operating in the frequency band 275-1000 GHz**

|  |  |
| --- | --- |
| **Title** | **Walk-through scanning systems operating in the frequency band 275-1000 GHz** |
| Document Type | Report |
| Group/Chair | TG-FWS/GBRS / Mr. Tetsuya Kawanishi, Japan |
| Editor(s) | Dr. Hiroyo Ogawa |
| Scope | Provide walk-through scanning system architecture and their technical and operational characteristics. |
| Purpose | Provide walk-through scanning system architecture and their technical and operational characteristics to APT member countries as guidance. |
| Related Document | Report ITU-R SM.2352, Technology trends of active services in the frequency range 275-3 000 GHz.Report ITU-R SM.2450, Sharing and compatibility studies between land-mobile, fixed and passive services in the frequency range 275-450 GHz.APT/AWG/REP-66(Rev.1), Short range radiocommunication systems and application scenarios operating in the frequency range 275-1000GHz. |
| Related Forums | ITU-R WP1A and WP5B |
| Timelines | **26th meeting*** Create a work plan
* Create a working document of a draft new APT Report

**27th meeting*** Consider input contributions
* Continue drafting a working document of a draft new APT Report
* Prepare a liaison statement to ITU-R WP1A and WP5B, if necessary

**28th meeting*** Consider input contributions
* Continue drafting a working document of a draft new APT Report
* Prepare a liaison statement to ITU-R WP1A and WP5B, if necessary

**29th meeting*** Finalize the draft new APT Report and submit to the plenary
 |

**5.2.3 Task Group on Intelligent Transportation Systems**

**5.2.3.1 Cellular based V2X for ITS applications in APT countries**

|  |  |
| --- | --- |
| **Title** | **Cellular based V2X for ITS applications in APT countries** |
| **Document Type** | Report |
| **Group/Chair** | TG ITS/ Mr. Satoshi (Sam) Oyama, Japan |
| **Editor(s)** | Dr. Michael Park, Korea (Republic of)  |
| **Scope** | Provide up-date information on Cellular based V2X technologies, spectrum, and others in APT member countries. |
| **Purpose** | Provide APT member countries with practical information on the currently considered Cellular based V2X technologies, spectrum, and others with the purpose of reaching harmonization to the greatest extent. |
| **Related Document** | Usage of ITS in APT countries (Document# APT/AWG/REP-18 (Rev. 2)) |
| **Related Forums** | ITU-R WP 5A and WP 5D |
| **Timelines** | **The 24th meeting (Bangkok) in September 2018*** + create a work plan
	+ create preliminary contents for the Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 25th meeting (Tangerang, Indonesia) in June/July 2019*** + create initial working document toward a Preliminary Draft New Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 26th meeting (Virtual) in September 2020*** + carry forward a working document toward Preliminary Draft New Report with input contributions

**The 27th meeting (Virtual) in March 2021*** + modify the working document toward a Preliminary Draft New Report with input contributions
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 28th meeting (Virtual) in September 2021*** + modify the working document toward a Preliminary Draft New Report with input contributions
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 29th meeting (T.B.D.) in [Spring] 2022*** + modify the working document toward a Preliminary Draft New Report with input contributions
	+ obtain agreement as a Preliminary Draft New Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 30th meeting (T.B.D.) in [Autumn] 2022*** + finalize and obtain approval on the Draft New Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary
 |

**5.2.3.2 Millimetre wave ITS applications in APT countries**

|  |  |
| --- | --- |
| **Title** | **Millimetre wave ITS applications in APT countries** |
| **Document Type** | Report |
| **Group/Chair** | TG ITS/ Mr. Satoshi (Sam) Oyama, Japan |
| **Editor(s)** | Dr. Kazuaki Takahashi, Panasonic, Japan |
| **Scope** | Provide up-date information on the currently considered ITS technologies, spectrum, status of Millimetre wave communication services and sensors in APT member countries. |
| **Purpose** | Provide APT member countries with practical information on the currently considered millimetre wave ITS technologies, spectrum, status of commercialization service and others with the purpose of reaching harmonization to the greatest extent |
| **Related Document** | Usage of ITS in APT countries (Document# APT/AWG/REP-18 (Rev. 2)) |
| **Related Forums** | APG, ITU-R WP 5A |
| **Timelines** | **The 24th meeting (Bangkok) in September 2018*** + create a work plan
	+ create preliminary contents of the Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 25th meeting (Tangerang, Indonesia) in June/July 2019*** + create initial working document toward a Preliminary Draft New Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 26th meeting (Virtual) in September 2020*** + carry forward a working document toward Preliminary Draft New Report with input contributions

**The 27th meeting (Virtual) in March 2021*** + modify the working document toward a Preliminary Draft New Report with input contributions
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 28th meeting (Virtual) in September 2021*** + modify the working document toward a Preliminary Draft New Report with input contributions
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary

**The 29th meeting (T.B.D.) in [Spring] 2022*** + modify the working document toward a Preliminary Draft New Report with input contributions
	+ obtain agreement as a Preliminary Draft New Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary
 |
| **The 30th meeting (T.B.D.) in [Autumn] 2022*** + finalize and obtain approval on the Draft New Report
	+ send liaison statement to ITU-R WP 5A and/or related organisations, if necessary
 |

**5.2.4 Task Group on Wireless Power Transmission**

**5.2.4.1 Radio Frequency Beam WPT**

|  |  |
| --- | --- |
| **Title** | **Radio Frequency Beam WPT** |
| **Document Type** | APT/AWG Report, APT Recommendation |
| **Group/Chair** | WG-TECH /TG WPT/ Chan Hyung CHUNG (Korea)WG-SPEC/SWG SA&H/Ms. LYU Boya (China) |
| **Editor(s)** | Mr. Luong Xuan Truong (Vietnam), Dr. Won Ho Jang (Korea) |
| **Scope** | To draft and complete the APT Report and Recommendation on frequency ranges used for Radio Frequency Beam WPT technologies.To study possible frequency ranges described in the APT Report on WPT and the latest WPT studies in ITU-R.To identify recommended frequency ranges described in the APT Recommendation. |
| **Purpose** | Study frequency ranges and service applications used for Radio Frequency Beam WPT technologies, and reach an agreement on the frequency range(s);1. To ensure that Radio Frequency Beam WPT applications and equipment minimize the potential risk causing harmful interference to radiocommunication services,
2. To facilitate smooth deployment of Radio Frequency Beam WPT systems without spectrum concerns,
3. To maximize users’ benefit of WPT given by global or regional spectrum harmonization,
4. To address APT administrations to take appropriate regulatory measures on spectrum that should be taken into consideration when Radio Frequency Beam WPT is deployed.
 |
| **Related Document** | 1. APT Survey Report on WPT
2. APT Report on WPT
3. ITU-R Question ITU-R 210-3/1
4. Report ITU-R SM.2303-3 “Wireless power transmission using technologies other than radio frequency beam”
5. Recommendation ITU-R SM.2110-1 “Guidance for the use of frequency ranges for operation of non-beam wireless power transmission for electric vehicles”
6. Report ITU-R SM.2392-1 “Applications of wireless power transmission via radio frequency beam”
7. Report ITU-R SM.2449-0 “Technical characteristics and impact analyses of non-beam inductive wireless power transmission for mobile and portable device”
8. Report ITU-R SM.2451-0 “Assessment of impact of wireless power transmission for electric vehicle charging on radiocommunication services
9. Recommendation ITU-R SM.2129-0 “Guidance on frequency ranges for operation of non-beam wireless power transmission systems for mobile and portable devices”
 |
| **Related Forums and Organization** | APG, ITU-R SG1, and WP 1A |
| **Timelines** | **2018 April (AWG-23)*** Approval of the Work Plan
* Initiation of new report for Radio Frequency Beam WPT

**2018 September (AWG-24)*** Prepare Drafting the New Working Document (WD)

**2019 July (AWG-25)*** Review and update DNR

**2020 September (AWG-26)*** Studies on spectrum sharing and impact of WPT to existing radiocommunication services and etc.
* Review and update DNR

**2021 March (AWG-27)*** Studies on spectrum sharing and impact of WPT to existing radiocommunication services and etc.

**2021 September (AWG-28)*** Review and update DNR
* Develop the questionnaire on frequency ranges used for Radio Frequency Beam WPT technologies

**2022 (AWG-29)*** Review and update DNR
* Collect responses to the questionnaire and summarize regulatory status in APT member countries.
* Develop a working document towards a draft new APT/AWG Survey Report on frequency ranges used for Radio Frequency Beam WPT technologies.

**2022 (AWG-30)*** Approval of DNR for an AWG output for Report
* Approval of a draft new APT/AWG Survey Report on frequency ranges used for Radio Frequency Beam WPT technologies.
* Decision to develop APT Recommendation on frequency ranges used for Radio Frequency Beam WPT technologies.
* Start to collect and verify impact studies from APT countries
* Develop a working document towards a draft new APT Report on impact of Radio Frequency Beam WPT on radiocommunication services.

**2023 (AWG-31)*** Develop a working document towards a draft new APT Recommendation on frequency ranges used for Radio Frequency Beam WPT technologies.
* Collecting and verifying impact studies from APT countries
* Review and revise a working document towards a draft new APT Report on impact of Radio Frequency Beam WPT on radiocommunication services.

**2023 (AWG-32)*** Approval of DNR for a new APT Report on impact of Radio Frequency Beam WPT on radiocommunication services.

**2024 (AWG-33)*** Approval of DNR for an APT Recommendation on frequency ranges used for Radio Frequency Beam WPT technologies.
 |
| **Note** | 1. WD to a draft new Report on RF beam should be reviewed and discussed before making a decision on the escalation of the Report to Recommendation.
2. The questionnaire on RF beam WPT should be circulated to APT members to gain more and complete information from APT countries regarding frequency bands option, readiness and impact studies after the finalization of the draft new Report and if it is agreed by the meeting to escalate the Report to Recommendation
 |

**5.2.4.2 Frequency Ranges for Non-Beam Wireless Power Transmission for Electric Vehicles**

|  |  |
| --- | --- |
| **Title** | **Frequency Ranges on Non-Beam WPT for Electric Vehicles (WPT-EV)** |
| **Document Type** | APT Recommendation |
| **Group/Chair** | WG-TECH/TG WPT/Mr. Chan Hyung ChungWG-SPEC/SWG SA&H/Ms. LYU Boya |
| **Editor(s)** | Mr. ISHIDA, Kaz (Japan) |
| **Scope** | Draft and complete the APT Recommendation on frequency ranges for non-beam WPT-EV |
| **Purpose** | Study and identify frequency ranges for non-beam WPT-EV in APT countries: 1. To ensure that non-beam WPT-EV applications and equipment minimize the potential for harmful interference to radiocommunication services including the standard frequency and time signal service and the radio astronomy service, so that these remain protected from radio frequency energy emanating from WPT-EV falling into all bands.
2. To facilitate smooth deployment of WPT systems without spectrum concerns;
3. To maximize users’ benefit of WPT given by global or regional spectrum harmonization;
4. To address APT administrations to take appropriate regulatory measures on spectrum that should be taken into consideration when WPT-EV is deployed.
 |
| **Related Document** | 1. Draft Revision of Recommendation ITU-R SM.2110-0“Guidance on frequency ranges for operation of non-beam wireless power transmission for electric vehicles” (In adoption / approval process in summer-autumn 2019; See Doc. [1/217(Rev.1)](https://www.itu.int/md/R15-SG01-C-0217/en) & [CACE/898](https://www.itu.int/md/R00-CACE-CIR-0898/en) for Adoption)
2. [APT/AWG/REP-76](https://www.apt.int/AWG-RECS-REPS) APT Report “Frequency Ranges used for Non-Beam WPT for Electric Vehicles”
3. Report ITU-R SM.2451-0 (WPT\_EV\_IMPACT) - Assessment of impact of wireless power transmission for electric vehicle charging (WPT-EV) on radiocommunication services (*Publication work in progress in summer 2019*; See [Doc. 1/214(Rev.1)](https://www.itu.int/md/R15-SG01-C-0214/en))
4. ITU-R Question [ITU-R 210-3/1](https://www.itu.int/md/R12-WP3M-C-0066/en)
5. [Report ITU-R SM.2303-2](https://www.itu.int/dms_pub/itu-r/opb/rep/R-REP-SM.2303-2-2017-PDF-E.pdf) “Wireless power transmission using technologies other than radio frequency beam”
6. [APT/AWG/REC-10](https://www.apt.int/AWG-RECS-REPS) APT recommendation on frequency ranges for Non-Beam WPT for mobile devices
 |
| **Related Forums and Organization** | ITU-R SG1, WP 1A, and WP 1B |
| **Timelines** | WG-TECH reviews on technical aspects first, followed by review on spectrum aspects in WG-SPEC.**2019*** AWG-25
	+ Development of the Work Plan.
	+ Review the initial draft and share information on the latest study results on the impact from WPT-EV to radiocommunication systems.

**2020*** AWG-26
	+ Study ITU-R’s WPT-EV Recommendation approval on frequency ranges (Taking place in the latter half of 2019).
	+ Study APT-specific requirements on the frequency ranges.
	+ Update the draft.

**2021*** AWG-27
	+ Review the input and the draft.
* AWG-28
	+ Review the impact study results.

**2022*** AWG-29
	+ Finalize the new draft APT recommendation to send out for the APT approval process
 |

**5.2.4.3 Study of 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz frequency ranges for mobile and portable non-beam WPT devices**

|  |  |
| --- | --- |
| **Title** | **Study of 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz frequency ranges for mobile and portable non-beam WPT devices** |
| Document Type | APT/AWG Report and recommendation |
| Group/Chair | WG-TECH/TG WPT/Mr. Chan Hyung ChungWG-SPEC/SWG SA&H/Ms. Lyu Boya |
| Editor(s) | Mr. Song Qiaojian (Apple South Asia) |
| Scope | Prepare impact study report and recommendation for portable non-beam WPT operating in 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz frequency ranges for mobile and portable devices |
| Purpose | Study and identify frequency ranges for non-beam WPT technologies for mobile and portable devices:1. To not cause harmful interference to incumbent radio communication services;
2. To facilitate smooth deployment of WPT systems without spectrum concern;
3. To maximize user benefits of WPT given by global or regional spectrum harmonization;
4. To address APT administrations to take appropriate regulatory measures on spectrum that should be taken into consideration when WPT is deployed.
 |
| Related Document | 1. APT Report on WPT (APT/AWG/REP-62(Rev.1))
2. APT Report on Impact Study ([APT/AWG/REP-91](https://www.apt.int/sites/default/files/2019/07/APT-AWG-REP-91_-_Impact_Study_for_Non-Beam_WPT.docx))
3. Report ITU-R SM.2303 “Wireless power transmission using technologies other than radio frequency beam”
4. Report ITU-R [SM.2449](https://www.itu.int/dms_pub/itu-r/opb/rep/R-REP-SM.2449-2019-PDF-E.pdf) “Technical characteristics and impact analyses of non-beam inductive wireless power transmission for mobile and portable devices on radiocommunication services”
5. APT recommendation on WPT ([APT/AWG/REC-10 (Rev.1)](https://www.apt.int/sites/default/files/2021/01/APT-AWG-REC-10Rev.1_Frequency_Ranges_for_Non-Beam_WPT_for_Mobile_and_Portable_Devices.docx))
 |
| Related Forums and Organization | ITU-R SG 1/WP 1A |
| Timelines | 2021* AWG-27
	+ Initiate the task in AWG.
	+ Introduce the work plan to WG-SPEC / Sub-WG SA&H
	+ Develop the questionnaire on 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz bands for non-beam mobile and portable WPT.

2021* AWG-28
	+ Collect the responses to the questionnaire and summarize the regulatory status in APT member countries.
	+ Develop a working document towards a draft [new] APT/AWG Report on the impact studies for the 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz frequency ranges.
	+ Review the ITU-R and other organisations’ activities.

2022* AWG-29
	+ Collect the responses to the questionnaire and summarize the regulatory status in APT member countries.
	+ Develop a working document towards a draft [new] APT/AWG Report on the impact study for 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz based on the input contributions.
* AWG-30
	+ Continue to develop a working document towards a draft [new] APT/AWG Report on the impact study for the 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz range based on the input contributions.
	+ Develop a working document towards a draft APT/AWG recommendation.

2023* AWG-31
	+ Finalize the impact study report.
	+ Continue to develop a working document towards a draft APT/AWG recommendation.
* AWG-32
	+ Finalize the APT/AWG recommendation.
 |

**5.2.4.4 Survey for WPT for moving machines**

|  |  |
| --- | --- |
| **Title** | **Survey for WPT for moving machines** |
| **Document Type** | APT/AWG Report |
| **Group/Chair** | WG on Technology /TG WPT/ Chan Hyung CHUNG, (Korea) |
| **Editor(s)** | Mr. YongJu Park (Republic of Korea) |
| **Scope** | To draft and complete the APT survey Report on WPT for moving machines. To collect transmit power and specific technology of WPT for moving machines.To collect information on frequency bands to use, technical regulations, if any and related matters of WPT for moving machines.Moving machines within the scope of this survey are* + A mechanically, electrically, or electronically operated device for performing a task which provides various services in human life
	+ Possible applications can include, but are not limited to, housework, life support, light transport, cleaning, entertainment and etc.
	+ Moving machines can include, but are not limited to, Automated Guided Vehicle (AGV), service robot, transport supporting robot (e-bike, wheel chair and etc.), drone and etc.

And moving machines within the scope of this survey does not address* + Portable devices which are objects that must be moved by a person (Smart devices, Wearable devices, Tablets, Laptop, Camera and etc.)
	+ Electric Vehicles (EVs) that uses electric motors for transport (EVs include road and rail vehicles, water vessels, electric aircraft and etc.)
 |
| **Purpose** | Study and identify frequency ranges and service applications used for WPT for moving machines in APT countries: 1. To facilitate smooth deployment of WPT for moving machine systems;2. To maximize users’ benefit of WPT for moving machines;3. To share useful information and technologies with APT countries; |
| **Related Document** | 1. APT Survey Report on WPT
2. APT Report on WPT
3. ITU-R Question ITU-R 210-3/1 “Wireless power transmission”
4. Report ITU-R SM.2303-2“Wireless power transmission using technologies other than radio frequency beam”
5. Report ITU-R SM.2392-0 “Applications of wireless power transmission via radio frequency beam”
6. Recommendation ITU-R SM.2110-1 “Guidance on frequency ranges for operation of non-beam wireless power transmission for electric vehicles”
7. Recommendation ITU-R SM.2129-0 “Guidance on frequency ranges for operation of non-beam wireless power transmission systems for mobile and portable devices”
 |
| **Related Forums and Organization** | APG, ITU-R SG1, WP 1A and IEC |
| **Timelines** | **AWG-27** * Approval of the work item and its work plan on WPT for moving machines

**AWG-28** * Prepare Survey Questionnaire and Circulation to APT member countries

**AWG-29** * Collect answers and prepare Drafting the New Survey Report on WPT for moving machines

**AWG-30** * Collect answers on WPT for moving machines
* Review and update Drafting the New Survey Report

**AWG-31*** Approval of PDNR for an AWG output for New Survey Report
* Analyze the need of further work for technical report focused on WPT for moving machines
 |

**5.2.4.5 Micro-Workplan on WPT Workshops**

|  |  |
| --- | --- |
| **Title** | **WPT Workshops** |
| **Document Type** | N/A  |
| **Group/Chair** | WG on Technology /TG WPT/ Chan Hyung CHUNG (Korea) |
| **Convener(s)** | Mr. ISHIDA, Kaz (Japan) |
| **Scope** | WPT topics on (and not limited to) 1. Applications and services,
2. WPT technology tutorial,
3. Research and Development,
4. Study and assessment on radiation protection, EMC, RF exposure to a human body, power efficiency, etc.,
5. Suitable frequency ranges for harmonization,
6. Standardization and regulatory development status.
 |
| **Purpose** | 1. To share the cutting edge of knowledge and latest information on WPT
2. To provide study materials for WPT implementation in APT
3. To exchange thoughts and discuss practical challenges on WPT in APT
 |
| **Related Document** | N/A |
| **Related Forums and Organization** | SWG-SA&H as invited to attend from spectrum harmonization aspects. |
| **Timelines** | **2021 September (AWG-28)*** Approval of the Workplan
* Appointment of the convenor
* Call for presentations / papers.

**2022 April (AWG-29)*** 1st Workshop on the following:
* Status of standardizations and regulations in APT region/country, ITU-R, CISPR, ISO/IEC, and WPT related organizations/forums
* Accepted from open call.

**2022 September (AWG-30)*** 2nd Workshop on the following:
* RF Beam WPT technologies
* Accepted from open call.

**2022 April (AWG-31)*** 3rd Workshop on the following:
* Non-Beam WPT technologies
* Accepted from open call.

**2022 September (AWG-32)*** 4th Workshop on the following:
* New technologies, applications, and services
* Accepted from open call.
 |
| **Notes** | 1. TG-WPT hosts and advertises the Workshops.
2. The convenor, who is appointed as an agreement at TG-WPT, is responsible on guidance of the workshops, accepting presentations, arrangement of agenda items, securing workshop resources (venue, date, and time) via consulting with the TG-Chair, and communication with the concerned persons / groups.
3. Speakers, target audience, participants will be TG-WPT participants, and WPT-related delegates attending AWG.
4. Treatment of documents to be presented in the workshop: Presentation materials must be prepared as “Information document” of the AWG meeting. If it contains proposal(s), the presenter must consult the convenor in advance.
5. Output documents: The presentation materials may be edited and summarized in a form of Report if agreed in TG-WPT.
 |

**5.2.5 Task Group on High Altitude Platform Station**

**5.2.5.1 Current Status and Future Plan on Regulations and Usage of HAPS in the Fixed Service in APT Countries**

|  |  |
| --- | --- |
| **Title** | **Current status and future plan on regulations and usage of HAPS in the fixed service in APT countries** |
| **Document Type** | APT Report |
| **Group/Chair** | TG- HAPS / Mr. LANG BAOZHEN (CHN) |
| **Editor(s)** | Mrs. ANNA CHRISTINA SITUMORANG (INS) |
| **Scope** | To analyze and provide information about current and future plan of regulations and usage of HAPS in APT countries  |
| **Purpose** | To provide updates about current status and future plan of regulations and usage of HAPS in APT countries in the form of an APT Report, which can be used as a reference in developing and implementing HAPS |
| **Related Document** | 1. 6 440-6 520 MHz, 6 560-6 640 MHz: ITU-R Rec.: F.1764, F.1891, F.2011, P.1409;
2. 27.9-28.2 GHz, 31.0-31.3 GHz: ITU-R Rec.: F.1569, F.1570, F.1607, F.1609, F.1612, SF.1601;
3. 47.2-47.5 GHz, 47.9-48.2 GHz: ITU R Rec.: F.1500, F.1501, F.1608, F.1819, F.1820, SF.1843;
4. Report ITU-R F.2240: Interference analysis modelling for sharing between HAPS gateway links in the fixed service and other systems/services in the range 5 850-7 075 MHz;
5. Report ITU-R F.2437: Sharing and compatibility studies of HAPS systems in the fixed service for the frequency band 6 440-6 520 MHz;
6. Report ITU-R F.2438: Spectrum needs of high altitude platform stations broadband links operating in the fixed service;
7. Report ITU-R F.2439: Deployment and technical characteristics of broadband high altitude platform stations in the fixed service in the frequency bands 6 440-6 520 MHz, 21.4-22.0 GHz, 24.25-27.5 GHz, 27.9-28.2 GHz, 31.0-31.3 GHz, 38.0-39.5 GHz, 47.2-47.5 GHz and 47.9-48.2 GHz used in sharing and compatibility studies;
8. Report ITU-R F.2473: Sharing and compatibility studies of HAPS systems in the fixed service in the 27.9-28.2 GHz and 31.0-31.3 GHz frequency ranges;
9. Report ITU-R F.2475: Sharing and compatibility studies of HAPS in the fixed service in the 38-39.5 GHz frequency range;
10. Report ITU-R F.2476: Sharing and compatibility studies of HAPS systems in the fixed service in the 47.2-47.5 GHz and 47.9-48.2 GHz frequency ranges;
11. Resolution **150 (WRC-12)**;
12. Final Acts of WRC-19 on RR Article 5, 11, Resolution: 145 (Rev.WRC-19), 167 (WRC-19), 168 (WRC-19) and 122 (Rev.WRC-19); and
13. WTDC2017 RESOLUTION 9 (Rev. Buenos Aires, 2017): Participation of countries, particularly developing countries, in spectrum management.
 |
| **Related Organization** | ITU-D, ITU-R, APT (ASTAP, PRF) |
| **Timelines** | **The 25th meeting (Tangerang, Indonesia) in July 2019*** Developing and approval of the draft work plan
* Presenting the proposed draft questionnaire for further development subject to outcome of WRC19 AI 1.14.
* Initiating the development of the draft frame/skeleton of APT Report

**The 26th meeting (virtual meeting) in September 2020*** Developing and approval of the questionnaire
* Developing the draft APT Report
* Updating the workplan

**The 27th meeting (virtual meeting) in March 2021*** Collecting the questionnaire responses
* Developing the draft APT Report based on input contributions and responses to questionnaire.

**The 28th meeting (virtual meeting) in September 2021*** Further collecting the questionnaire responses
* Further developing the draft APT Report based on input contributions and responses to questionnaire.

**The 29th meeting (Location TBD) in date TBD*** Adopting the draft APT Report.
* Considering the future work plan (if required)
 |

**5.2.5.2 Technical and regulatory analysis of the usage of HAPS gateway-links not specified in the Radio Regulations**

|  |  |
| --- | --- |
| **Title** | **Technical and regulatory analysis of the usage of HAPS gateway-links not specified in the Radio Regulations.** |
| **Document Type** | APT Report |
| **Group/Chair** | TG-HAPS / Mr. LANG BAOZHEN (CHN) |
| **Editor(s)** | Mr. Jingyi HUANG (JPN) |
| **Scope** | To study and summarize technical studies on technical and regulatory analysis of the usage of HAPS gateway-links not specified in Radio Regulations in the following aspects,* inter-HAPS and HAPS-satellite links
* possible relief of altitude for HAPS
 |
| **Purpose** | To provide information on technical and regulatory analysis of the usage of HAPS gateway-links not specified in Radio Regulations in order to help APT members to understand the HAPS system entirely |
| **Related Document** | 1. 6 440-6 520 MHz, 6 560-6 640 MHz: ITU-R Rec.: F.1764, F.1891, F.2011, P.1409;
2. 27.9-28.2 GHz, 31.0-31.3 GHz: ITU-R Rec.: F.1569, F.1570, F.1607, F.1609, F.1612, SF.1601;
3. 47.2-47.5 GHz, 47.9-48.2 GHz: ITU R Rec.: F.1500, F.1501, F.1608, F.1819, F.1820, SF.1843;
4. Report ITU-R F.2240: Interference analysis modelling for sharing between HAPS gateway links in the fixed service and other systems/services in the range 5 850-7 075 MHz;
5. Report ITU-R F.2437: Sharing and compatibility studies of HAPS systems in the fixed service for the frequency band 6 440-6 520 MHz;
6. Report ITU-R F.2438: Spectrum needs of high altitude platform stations broadband links operating in the fixed service;
7. Report ITU-R F.2439: Deployment and technical characteristics of broadband high altitude platform stations in the fixed service in the frequency bands 6 440-6 520 MHz, 21.4-22.0 GHz, 24.25-27.5 GHz, 27.9-28.2 GHz, 31.0-31.3 GHz, 38.0-39.5 GHz, 47.2-47.5 GHz and 47.9-48.2 GHz used in sharing and compatibility studies;
8. Report ITU-R F.2473: Sharing and compatibility studies of HAPS systems in the fixed service in the 27.9-28.2 GHz and 31.0-31.3 GHz frequency ranges;
9. Report ITU-R F.2475: Sharing and compatibility studies of HAPS in the fixed service in the 38-39.5 GHz frequency range;
10. Report ITU-R F.2476: Sharing and compatibility studies of HAPS systems in the fixed service in the 47.2-47.5 GHz and 47.9-48.2 GHz frequency ranges;
11. Resolution **122 (Rev.WRC-19), 145 (Rev.WRC-19), 150 (WRC-12)**, **167 (WRC-19)**, **168 (WRC-19)**
12. Resolution **247 (WRC-19)**
 |
| **Related Organization** | ITU-R, APT |
| **Timelines** | **The 28th meeting (virtual meeting) in September 2021*** Develop and approve the draft workplan for the studies.
* Initiate the development of the first draft of a working document towards a draft new APT Report.

**The 29th meeting (Location TBD) in date TBD*** Continue to develop the working document based on the contributions and meeting discussions.
* Update the workplan if necessary.

**The 30th meeting (Location TBD) in date TBD*** Further develop to finalize the working document based on the contributions and meeting discussions, approve the draft APT Report as appropriate.
 |

**5.3 Working Group on Service and Applications**

**5.3.1 Task Group on Modern Satellite Applications**

**5.3.1.1 Developments in IoT applications using satellite technologies**

|  |  |
| --- | --- |
| **Title** | **Developments in IoT applications using satellite technologies** |
| **Document Type** | Report |
| **Group/Chair** | WG S&A/TG MSA/Ms. Masmurni Abdul Rahman |
| **Editor(s)** | Ms. Masmurni Abdul Rahman |
| **Scope** | Provide valuable information to APT members on developments in IoT applications using satellites technologies. |
| **Purpose** | To provide valuable information on introduction of IoT applications using future and current satellite technologies, to share efforts and several information within Asia Pacific countries, and to discuss on satellite applications. |
| **Related Document** | - |
| **Related Organization** | ITU WP 4B |
| **Timelines** | **2019**

|  |  |  |
| --- | --- | --- |
| AWG-25 | 🡪 | Initial revision of Terms of Reference and workplan. |

**2020**

|  |  |  |
| --- | --- | --- |
| AWG-26 | 🡪 | Consider input contributions and develop the report. |
| **2021** |  |  |
| AWG-27  | 🡪 | Continue developing the report. |
| AWG-28 | 🡪 | Continue developing the report. |
| **2022** |  |  |
| AWG-29 | 🡪 | Finalize report. |

 |

**5.3.1.2 Ka-band satellite systems for use in the Asia Pacific region and considerations for development of national frequency plans**

|  |  |
| --- | --- |
| **Title** | **Ka-band satellite systems for use in the Asia Pacific region and considerations for development of national frequency plans** |
| **Document Type** | One or more APT/AWG Reports |
| **Group/SWG** | WG-SPEC[/Sub-WG Spectrum Arrangements and Harmonization or Sub-WG Sharing Studies]WG S&A/TG-MSA |
| **Editor(s)** | TBD |
| **Scope** | The study includes:1. Descriptive information on Ka-band (17.7 – 20.2 GHz and 27.5 – 30 GHz) satellite systems in operation and proposed in APT Region, including the services and applications provided (including broadband consumer applications and ESIM) and frequency bands covered, and technical and operational characteristics. (To be discussed by TG MSA)
2. Provide guidance to assist administrations with the development of national frequency plans for the use of the Ka-band frequencies (17.7 – 19.7 GHz and 27.5 – 29.5 GHz). (To be discussed by Sub-WG SA&H)

*Note: The following task would be considered as a third study item in the scope of this work item as described below if agreed by the relevant Sub-WG or TG in future meeting: “Provide information on co-frequency compatibility issues of any envisaged terrestrial systems with respect to the range of satellite services in bands 17.7 – 19.7 GHz and 27.5 – 29.5 GHz. This part of the work to refer to existing and relevant ITU studies where available related to sharing with terrestrial services and to describe the potential for coexistence/compatibility on a national basis in general terms. It is not anticipated that new sharing studies will be needed. (Applicable SWG or TG to be decided)”* |
| **Purpose** | To provide APT members with relevant information on operations |
| **Related Document** | APT Report 70, Resolution 169 (WRC-19), RR No. 5.517A |
| **Related Organisation** | ITU-R |
| **Timelines** | **2021**AWG-27 (March 2021)* Develop a work plan

AWG-28 (TBD)* Consider received contributions
* Develop a working document
* Update the work plan (if needed)

**2022**AWG-29 (TBD)* Consider received contributions
* Update working document
* Update the work plan (if needed)

AWG-30 (TBD)* Consider received contributions
* Update working document
* Finalise and produce APT/AWG Report
 |

**5.3.2 Task Group on Aeronautical and Maritime**

**5.3.2.1 The use of cellular networks for unmanned aircraft system operations**

|  |  |
| --- | --- |
| **Title** | **The use of cellular networks for unmanned aircraft system operations** |
| **Document Type** | Report |
| **Group / Chair** | TG-Aeronautical and Maritime / Dr. YING XU |
| **Editor(s)** | Ms. Takako Kitahara |
| **Scope** | To study and summarize regulatory studies, research and development of related technologies, service and application case examples related to use of cellular networks for unmanned aircraft system (UAS) operations. |
| **Purpose** | To exchange information and references on studies related to use of cellular network for UAS operations in the aim to facilitate cellular drone application in the APT regions and to provide related information to APT members. |
| **Related Document** | ITU-T SG20 work item [Y.IoT-UAS-Reqts] under Question 2/203GPP TR 22.829, TR 22.825, TR 23.755, document on Study on supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking |
| **Related Organization** | ITU, 3GPP |
| **Timelines** | AWG-25(2019) * Agree to the scope and purpose of the study
* Develop draft work plan and timeline

AWG-26 (2020) and AWG-27/28 (2021) * Consider the input contribution and draft working document

AWG-29(2022)* Finalize the Report
 |

**5.3.3 Task Group on Public Protection and Disaster Relief**

**5.3.3.1 APT Report on Emerging Critical Applications and Use Cases of IMT for Industrial, Societal and Enterprise Users**

|  |  |
| --- | --- |
| **Title** | **APT Report on Emerging Critical Applications and Use Cases of IMT for Industrial, Societal and Enterprise Users** |
| **Document Type** | APT/AWG Report |
| **Group/Chair** | WG Services and Applications (TG PPDR) jointly with WG Tech (SWG-IMT) |
| **Editor(s)** | TBD |
| **Scope** | Development of a new APT Report on new/ emerging critical applications of IMT-Advanced and IMT-2020 for industrial, societal and enterprise users. |
| **Purpose** | To facilitate study on emerging critical applications of IMT Advanced and IMT-2020 in the Asia Pacific region  |
| **Related Document** | TBD |
| **Related Forums and Organization** | ITU-R WP 5D, WP 5A, 3GPP, FCC, CEPT |
| **Timelines** | **2019 July (AWG-25)** * Proposal of new AWG report.
* Approval of the Work Plan

**2020 September (AWG-26)** * Drafting of Working Document (WD)
* Update the work plan

**2021 March (AWG-27)** * Review and update the working document
* Update the work plan

**2021 MONTH TBD (AWG-28)** * Further update the working document
* Send any LS if required
* Update the work plan

**2022 MONTH TBD (AWG-29)** * Finalize working document and approve the Report
 |

**5.3.3.2 Working Document for a Draft APT Survey Report on Alerting Means over IMT networks to the Public in APT Member Countries**

|  |  |
| --- | --- |
| **Title** | **Working Document for a Draft APT Survey Report on Alerting Means over IMT networks to the Public in APT Member Countries** |
| **Document Type**  | APT Survey Report [TBD] |
| **Group/Chair** | TG PPDR jointly with SWG IMT |
| **Editor(s)** | Hyounhee KOO (Republic of Korea) |
| **Scope** | - To survey the current alerting means over IMT networks to the public in APT member countries - To identify the commonality and differences of current alerting means over IMT networks among APT member countries based on the survey outcome of questionnaires answered by APT member countries- To develop considerations on how to improve alerting means over IMT networks - To consider the development of APT recommendations or Report on how to enhance alerting means over IMT networks based on the global collaboration among APT member countries |
| **Purpose** | - To inform APT member countries of the recent 3GPP work on enhancements of public warning service over IMT networks- To develop comparison results on the current alerting means over IMT networks (e.g. 2G, 3G or LTE) that have been employed by APT member countries- To propose the considerations and the action items (if necessary) for the enhancement of alerting means over IMT networks for the public of APT member countries who are either in their country or in other country that provides public warning service over IMT networks in terms of the enhancement of the human perception |
| **Related Document** | [3GPP TS 22.268 Public Warning System (PWS) requirements](https://www.3gpp.org/DynaReport/22268.htm)[3GPP TS 23.041 Technical realization of Cell Broadcast Service (CBS)](https://www.3gpp.org/DynaReport/23041.htm)[3GPP TR 22.869 Feasibility study on enhancements of Public Warning System](https://www.3gpp.org/DynaReport/22869.htm)[3GPP TR 23.735 Study on enhancements of Public Warning System](https://www.3gpp.org/DynaReport/23735.htm) |
| **Related Forums** | 3GPP SA WG1, 3GPP TSG SA plenary, 3GPP CT WG1, 3GPP TSG CT plenary |
| **Timelines** | **The 25th  meeting (Indonesia) in July 2019** 🡪 To approve the workplan and the questionnaire and to start the task**The 26th meeting(Virtual) in 2020** 🡪 To collect the response of questionnaire by APT members and to provide the update on 3GPP ePWS work **The 27th meeting (Virtual- March 21) in 2021**🡪 To update working document * **The 28h meeting(Virtual- Sept 21) in 2021**. Consider input contributions
* Further update the working document

**The 29th meeting(TBD) in 2022** * Consider input contributions
* Complete the working document and approve the APT Survey Report
 |

**5.3.4 Task Group on Railway Radiocommunication**

**5.3.4.1 5G Technology for Railway Radiocommunication Applications in some APT Countries**

|  |  |
| --- | --- |
| **Title** | **APT Report on** **5G Technology for Railway Radiocommunication Applications in some APT Countries** |
| **Document Type** | APT Report |
| **Group/Chair** | TG on Railway/ Mr. Liu Bin |
| **Editor(s)** | Mr. Ding Baiyi |
| **Scope** | 1. To study the operational scenarios of 5G technology and beyond used for different kinds of railway radiocommunication applications
2. To share technical information about 5G system and beyond used for different kinds of railway radiocommunication applications
3. To share field testing studies of 5G system and beyond used for different kinds of railway radiocommunication applications
4. To share experiences of deployment of 5G system and beyond used for different kinds of railway radiocommunication applications
 |
| **Purpose** | To provide administrations and railway operators in Asia-Pacific region with relevant information on experiences and supplemental studies of new 5G technology and beyond for different kinds of railway radiocommunication applications |
| **Related Document** | The APT report [APT/AWG/REP-78](https://www.apt.int/sites/default/files/Upload-files/AWG/APT-AWG-REP-78_APT_Report_RSTT_System_Description.docx), [APT/AWG/REP-94](https://www.apt.int/sites/default/files/2019/07/APT-AWG-REP-94_-_TG_RR.docx), Report [ITU-R .2418-0](https://extranet.itu.int/brdocsearch/_layouts/15/WopiFrame.aspx?sourcedoc=%7B84809995-A8DD-4192-8D69-F2A1DDDC0B0C%7D&file=R-REP-M.2418-2017-MSW-E.docx&action=default), [ITU-R M.2442](https://www.itu.int/dms_pub/itu-r/opb/rep/R-REP-M.2442-2019-MSW-E.docx)-0, |
| **Related Forums** | **ITU-R WP5A**  |
| **Timelines** | **The 28th meeting of AWG**🡪 to develop a work plan.**The 29th meeting of AWG**🡪 to collect information according to contributions from APT Members.**The 30th meeting of AWG**🡪 to collect information according to contributions from APT Members**The 31st meeting of AWG**🡪 to upgrade to PDNR**The 32nd meeting of AWG**🡪 to finalize the Report. |

**5.3.4.2 Satellite Technology for Railway Radiocommunication Applications in some APT Countries**

|  |  |
| --- | --- |
| **Title** | **APT Report on** **Satellite Technology for Railway Radiocommunication Applications in some APT Countries** |
| **Document Type** | APT Report |
| **Group/Chair** | TG on Railway/ Mr. Liu Bin |
| **Editor(s)** | Mr. Ding Baiyi |
| **Scope** | 1. To study the operational scenarios of satellite technology used for different kinds of railway radiocommunication applications
2. To share technical information about satellite system used for different kinds of railway radiocommunication applications
3. To share field testing studies of satellite system used for different kinds of railway radiocommunication applications
4. To share experiences of deployment of satellite system used for different kinds of railway radiocommunication applications
 |
| **Purpose** | To provide administrations and railway operators in Asia-Pacific region with relevant information on experiences and supplemental studies of satellite technology for different kinds of railway radiocommunication applications |
| **Related Document** | The APT report [APT/AWG/REP-78](https://www.apt.int/sites/default/files/Upload-files/AWG/APT-AWG-REP-78_APT_Report_RSTT_System_Description.docx), [APT/AWG/REP-94](https://www.apt.int/sites/default/files/2019/07/APT-AWG-REP-94_-_TG_RR.docx), Report [ITU-R .2418-0](https://extranet.itu.int/brdocsearch/_layouts/15/WopiFrame.aspx?sourcedoc=%7B84809995-A8DD-4192-8D69-F2A1DDDC0B0C%7D&file=R-REP-M.2418-2017-MSW-E.docx&action=default), [ITU-R M.2442](https://www.itu.int/dms_pub/itu-r/opb/rep/R-REP-M.2442-2019-MSW-E.docx)-0, |
| **Related Forums** | **ITU-R WP5A**  |
| **Timelines** | **The 28th meeting of AWG**🡪 to develop a work plan.**The 29th meeting of AWG**🡪 to collect information according to contributions from APT Members.**The 30th meeting of AWG**🡪 to collect information according to contributions from APT Members**The 31st meeting of AWG**🡪 to upgrade to PDNR**The 32nd meeting of AWG**🡪 to finalize the Report. |

**6. SUMMARY OF WORK PLAN STATUS**

| **No.** | **Work Item** | **Responsible Group** | **Expected** **Deliverable** | **Completion Target** |
| --- | --- | --- | --- | --- |
| 1 | Studies on frequency arrangement(s) in the band 1 427 – 1 518 MHz | Sub-WG SA&H | Report | AWG-29 |
| 2 | Revision of APT/AWG/ REP-79 APT Report on frequency arrangements for IMT in the band 470 –698 MHz | Sub-WG SA&H | Report | AWG-29 |
| 3 | Frequency arrangement for terrestrial component of IMT systems in the frequency bands 1920-2010 and 2110-2200 MHz | Sub-WG SA&H | Report/Recommendation | AWG-30 |
| 4 | Frequency arrangement for IMT in the frequency band 3 300 – 3 400 MHz | Sub-WG SA&H | Recommendation | AWG-30 |
| 5 | Frequency arrangement for IMT in the frequency band 4 800 – 4 990 MHz | Sub-WG SA&H | Recommendation | AWG-30 |
| 6 | Sharing and compatibility studies for selected frequency bands below 6 GHz | Sub-WG Sharing | Report(s) | AWG-29 |
| 7 | Study on technical and operational measures for coexistence between terrestrial and satellite IMT systems deployed in 1 980-2 010 MHz/2 170-2 200 MHz in the Asia-Pacific region | Sub-WG Sharing | Report | AWG-29 |
| 8 | Spectrum monitoring technologies and measures on civilian use of very small unmanned aircraft system | Sub-WG SM | Report | AWG-29 |
| 9 | Technical guideline for spectrum monitoring during major events in Asia Pacific region | Sub-WG SM | Report | AWG-30 |
| 10 | Studies on 5G implementation in frequency bands above 24.25 GHz | Sub-WG IMT | Report | AWG-30 |
| 11 | Studies on OTA testing methodology | Sub-WG IMT | Report | AWG-30 |
| 12 | Update on APT/AWG/REP-15 (Rev.7) | Sub-WG IMT | Report | AWG-29 |
| 13 | Models for FWS link performance degradation due to wind | TG FWS/GBRS | Report/Recommendation | AWG-29 |
| 14 | Point-to-point radiocommunication systems operating in the frequency band 252-296 GHz | TG FWS/GBRS | Report | AWG-29 |
| 15 | Walk-through scanning systems operating in the frequency band 275-1000 GHz | TG FWS/GBRS | Report | AWG-29 |
| 16 | Cellular based V2X for ITS applications in APT countries | TG ITS | Report | AWG-30 |
| 17 | Millimetre wave ITS applications in APT countries | TG ITS | Report | AWG-30 |
| 18 | Radio frequency beam WPT | TG WPT &Sub-WG SA&H | Report/Recommendation | AWG-33 |
| 19 | Frequency ranges on non-beam WPT for Electric Vehicles (WPT-EV) | TG WPT&Sub-WG SA&H | Recommendation | AWG-29 |
| 20 | Study of 300 – 400 kHz, 1610 – 1950 kHz and 1950 – 2150 kHz frequency Ranges for mobile and portable non-beam WPT devices | TG WPT&Sub-WG SA&H | Report/Recommendation | AWG-32 |
| 21 | Survey for WPT for moving machines | TG WPT | Report | AWG-31 |
| 22 | WPT workshops | TG WPT | N/A | AWG-29AWG-30AWG-31AWG-32 |
| 23 | Current status and future plan on usage of HAPS in Fixed service allocations in APT countries | TG HAPS | Report | AWG-29 |
| 24 | Technical and regulatory analysis of the usage of HAPS gateway-links not specified in the Radio Regulations | TG HAPS | Report | AWG-30 |
| 25 | Developments in IoT applications using satellite technologies | TG MSA | Report | AWG-29 |
| 26 | Ka-band and satellite systems for use in the Asia Pacific region and considerations for development of national frequency plans | TG MSA &Sub-WG SA&H | Report(s) | AWG-30 |
| 27 | The use of cellular networks for unmanned aircraft system operations | TG A&M | Report  | AWG-29 |
| 28 | Emerging critical applications of IMT for industrial, societal and enterprise users | TG PPDR | Report | AWG-29 |
| 29 | Alerting Means over IMT networks to the Public in APT Member Countries | TG PPDR& Sub-WG IMT | Report | AWG-29 |
| 30 | 5G Technology for Railway Radiocommunication Applications in some APT Countries | TG RR | Report | AWG-32 |
| 31 | Satellite Technology for Railway Radiocommunication Applications in some APT Countries | TG RR | Report | AWG-32 |